| Risk ID | Description | Cause | Probability | Impact | Priority | Mitigation Strategy | Contingency Plan | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R01 | Failure to enforce role-based access, allowing requesters or staff to view unauthorized oversight information. | NFR-005 mandates strict jurisdiction visibility, which is complex to secure during early architectural phases. | Medium | High | Critical | Define strict authorization boundaries and route protection in Milestone 2 architecture planning. | Restrict system access entirely until authorization boundaries are verified. |  | Active |
| R02 | Password hashing fails or user credentials become exposed. | NFR-006 and NFR-009 require secure credential handling and encryption upon account creation. | Low | High | Critical | Implement industry-standard encryption and security protocols before user registration is built. | Force a global password reset and patch the hashing vulnerability. |  | Active |
| R03 | System processing delays exceed the 10-second threshold. | Heavy filtering, sorting (FR-020), and management statistics (FR-018) calculations executed concurrently against the database. | Medium | Medium | High | Optimize database queries and indexing specifically for heavy filtering/sorting tasks. | Defer live statistical rendering in favour of asynchronous reporting. |  | Active |
| R04 | System crashes or degrades under load. | NFR-013 mandates support for 210 concurrent users, which strains unoptimized server resources. | Medium | High | High | Design scalable server architecture and include load testing in the testing strategy. | Temporarily queue incoming user requests until capacity frees up. |  | Active |
| R05 | The backup database fails to execute a successful failover. | NFR-012 requires redundant database architecture, introducing complex synchronization dependencies. | Low | High | High | Define rigorous database redundancy and failover protocols in the Forward Engineering Considerations | Initiate manual database restoration from the most recent safe snapshot. |  | Active |
| R06 | Submitted service request information becomes corrupted and the system fails to execute a rollback. | NFR-004 requires corruption-free storage and rollback mechanisms during transaction failures. | Low | High | High | Enforce strict transactional database rules and atomic commits for all data ingestion. | Isolate the corrupted tables and restore the missing records from local logs. |  | Active |
| R07 | External API failures prevent the system from sending required status notifications via Gmail or SMS. | NFR-002 requires external platform integration, making the system reliant on third-party uptime. | Medium | Medium | Medium | Map out API rate limits and build robust error handling for external communication | Default to displaying in-app status updates (FR-004) until API connectivity is restored. |  | Active |
| R08 | Platform interface fails to function or render correctly across phone, tablet, laptop, and desktop devices. | NFR-008 requires compatibility across phone, tablet, laptop, and desktop interfaces. | High | Medium | High | Commit to a highly responsive UI framework in the Milestone 2 technology selection. | Enforce a desktop-first deployment until mobile layouts are stabilized. |  | Active |
| R09 | Scope creep driven by the high volume of complex "High" priority features (e.g., auditing staff actions, FR-021) leads to premature M1 coding. | High volume of complex "High" priority features (e.g., FR-021 auditing) tempting developers to build before baselining. | High | Medium | High | Strictly bind these complex requirements to future milestones and lock the PED v1.0 scope baseline. | Revert any premature implementation branches and refocus on documentation. |  | Active |