| Decision ID | Context | Constraints | Alternatives | Decision | Rationale | Trade-offs | Risks | Evidence | Later Consequence |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| D01 | Repository setup and team collaboration workflow. | Mandatory 3-student team size and strict GitHub assessment criteria. | Unprotected main branch or single-reviewer sign-off. | Adopt a protected main branch with a mandatory two-reviewer approval model. | Enforces peer accountability and prevents uncontrolled code/documentation from entering the baseline. | PRs sitting unreviewed, risking schedule delays. | PRs sitting unreviewed, risking schedule delays. | Branch protection rules applied in GitHub settings. |  |
| D02 | Technology stack and database selection. | Milestone 1 boundaries explicitly prohibit final technology selection. | Selecting a framework immediately to begin coding. | Defer final technology stack selection to Milestone 2. | Prevents premature technical commitment before requirements and operational constraints are baselined | Team may face a steeper learning curve in M2 once the stack is locked. | Team may face a steeper learning curve in M2 once the stack is locked. | Recorded as a deferred decision in PED v1.0. |  |
| D03 | Scope of detailed UI wireframes, DB schemas, and APIs. | Milestone 1 is restricted to an engineering and requirements baseline. | Creating mockups and schemas to get a head start. | Exclude UI, DB schemas, and APIs from Milestone 1 deliverables | Keeps the team focused entirely on defining requirements, risks, and constraints. | Misalignment on UI expectations in M2. | Misalignment on UI expectations in M2. | Scope baseline boundaries in PED v1.0 |  |
| D04 | Standardization of AI usage and verification. | AI output is not authoritative evidence and requires human verification. | Ad-hoc tracking or total prohibition of AI tools. | Mandate the AI Usage Register with specific naming conventions (e.g., AI-RES). | Maintains academic integrity, transparency, and ensures human accountability for all AI-assisted work. | Team members forget to log minor AI queries. | Team members forget to log minor AI queries. | AI Usage Register document. |  |