# Project engineering document v1.0

Milestone 1

Benno Weideman 602904

Mohau Drew Modiselle 602295

Tammy Fourie 601264

Date: 9 September 2026

Table of Contents

1. Problem & Business Need	3

1.1 Problem Statement	3

1.2 Business Value & Stakeholder Linkage:	3

2. Stakeholder Analysis	4

2.1 Purpose and business context	4

2.2 Stakeholder Register	4

2.3 Influence-Interest Positioning and Engagement	4

2.4 Competing Expectations and Resolutions	5

Submission simplicity versus reporting depth	5

3. Scope Baseline	6

3.1 Scope objective	6

3.2 In-scope capabilities	6

3.3 Out-of-scope items	6

3.4 Deferred / future candidates	7

3.5 Deliberate exclusion defense: automated informal-channel intake	7

3.6 Scope-to-Constraint Interactions	7

3.7 Scope Acceptance and Governance	8

4. Requirements & Acceptance Criteria	9

4.1 Functional Requirements	9

4.2 Non-functional Requirements	11

5. Constraints	12

5.1 Purpose	12

5.2 Application of Constraints	12

5.3 Scope constraints	12

5.4 Schedule constraints	12

5.5 Cost and resource constraints	13

5.6 Quality constraints	13

5.7 Security constraints	14

5.8 Technology and governance constraints	15

5.9 Proposed measurable quality boundaries	15

5.10 Constraint interactions and ripple effects	16

6. Initial RTM	17

7. Initial Risk Register	21

8. Forward Engineering Considerations	23

9. Engineering Decision Log	24

10. GitHub Controls	25

10.1 Governance Rules	25

Branch Strategy	26

Documentation Branches	26

11. Team Working Agreement	28

12. AI Usage Register	29

Features	29

12. Baseline Sign-Off	32

References	33

# 1. Problem & Business Need

1.1 Problem Statement: Local municipalities face systemic inefficiencies due to fragmented communication channels and manual administrative processes for handling infrastructure faults. This disconnected workflow creates severe service delivery backlogs, prolonged resolution times, and widespread public frustration, compounding the well-documented adoption challenges and administrative barriers present in South African municipal e-government initiatives (Mashau, N.L. & Kroeze, J.H., 2023).

1.2 Business Value & Stakeholder Linkage: CivicConnect resolves these inefficiencies by functioning as a centralized e-governance platform. It standardizes issue ingestion and accountability routing, effectively integrating digitization directly into basic service delivery frameworks to eliminate operational bottlenecks (Hofisi & Chigova, 2023).

- For Requesters: The platform rebuilds public confidence through transparent, real-time status updates and meaningful feedback (FR-004, FR-006). Local authority trust, transparency, and platform security are the primary determinants of successful citizen consumption of e-government services (Netshirando & Ngoepe, 2024).

- For Staff: It replaces scattered, paper-based communication with a unified digital dashboard to filter, assign, and resolve tasks (FR-007, FR-011). This digital transformation removes administrative friction, allowing staff to manage operational workflows more efficiently (Hofisi & Chigova, 2023).

- For Management: It provides essential oversight through measurable summary statistics and staff audit histories (FR-018, FR-021). Centralizing this data supports data-driven governance, allowing municipalities to successfully balance citizen aspirations with structural and financial constraints (Mashau, 2023).

# 2. Stakeholder Analysis

## 2.1 Purpose and business context

The purpose of the stakeholder analysis is to identify the people who affect or are affected by CivicConnect, determine their needs, influence and interest, and examine meaningful conflicts between their expectations. These findings provide traceable inputs to the project’s scope, requirements, constraints, risks and engineering decisions.

## 2.2 Stakeholder Register

| ID | Stakeholder | Category | Primary needs / expectations | Influence | Interest | Engagement |
| --- | --- | --- | --- | --- | --- | --- |
| STK-001 | Requester | Primary user | Submit quickly, understand categories, see own status/history, receive meaningful feedback, trust request is not lost. | L | H | Keep informed |
| STK-002 | Frontline staff | Primary user | Prioritized worklist, sufficient request detail, clear ownership, fast action logging, controlled resolution/closure. | M | H | Keep informed / involve |
| STK-003 | Service desk / triage coordinator | Primary user | Reliable categorization, identify duplicates, reassign misrouted requests, maintain ownership and audit trail. | M | H | Keep informed / involve |
| STK-004 | Department supervisor / team lead | Secondary user | Visibility of team workload and overdue work, rebalance assignments, review performance and exceptions. | M | H | Keep informed / consult |
| STK-005 | Senior management / executive sponsor | Oversight / sponsor | Organization-level reporting, accountability, business value, sustainable operating cost, controlled scope. | H | H | Manage closely |
| STK-006 | System administrator / security custodian | Technical / operational | Controlled identities and roles, least privilege, secure configuration, auditability, manageable maintenance burden. | H | M | Keep satisfied / consult |
| STK-007 | Client or product owner | Governance / approval | Clarify priorities, approve business scope, accept or reject baseline changes, validate delivered stakeholder value. | H | H | Manage closely |
| STK-008 | Lecturer / assessor | Academic governance | Evidence of controlled engineering, compliance with milestone and integrity requirements and defensible individual understanding. | H | M | Keep satisfied |
| STK-009 | Project team | Delivery stakeholder | Achievable, stable and testable requirements, clear decisions, controlled changes and feasible delivery within skills and schedule. | H | H | Manage closely |

## 2.3 Influence-Interest Positioning and Engagement

| Position | Stakeholders | Engagement approach |
| --- | --- | --- |
| Manage closely | STK-005, STK-007, STK-009 | Review scope, priorities, constraints and material changes which obtains documented decisions and baseline approval. |
| Keep satisfied | STK-006, STK-008 | Provide security, maintainability, governance and evidence reviews at agreed checkpoints which resolve veto or compliance risks early. |
| Keep informed / actively involve | STK-001, STK-002, STK-003, STK-004 | Use interviews, workflow walkthroughs and prototype reviews which validates usability, information needs and acceptance criteria. |
| Monitor | None currently | Reassess if new peripheral or low-impact stakeholder classes emerge. |

## 2.4 Competing Expectations and Resolutions

### Submission simplicity versus reporting depth

Conflict: Requesters need a quick, comprehensible submission process, while management needs structured category, location and urgency information for accountability and reporting.

Baseline resolution: Use a small controlled set of mandatory submission fields. Permit staff to enrich or correct operational details during triage. Formal requirements must define the mandatory fields and validation rules.

Controlled artefacts affected: FR for request submission, mandatory fields and controlled categorization; usability and data-quality NFR; and RTM links to STK-001, STK-003 and STK-005.

Staff autonomy versus accountability

Conflict: Frontline staff need to act quickly, while management and governance stakeholders need traceable ownership and status changes.

Baseline resolution: Use controlled states and authorized transitions with an audit history. Do not assume one strictly linear path: requirements must define rejection, cancellation, reopening and invalid-transition handling.

Controlled artefacts affected: FR for request ownership and status updates; security and auditability NFR; later workflow/state modelling; and a risk-register entry if ownership or status-transition rules remain unclear.

Oversight visibility versus privacy and least privilege

Conflict: Supervisors and management require useful oversight, while requesting information may be sensitive and must not be exposed unnecessarily.

Baseline resolution: Apply role-based access and least privilege. Requesters see only their own requests; staff see requests relevant to their authorized functions; oversight access is limited to justified operational detail and aggregated information where sufficient.

Controlled artefacts affected: Security and privacy NFR; role and permission requirements; privacy and unauthorized access risks; and acceptance criteria or tests confirming that users cannot access information outside their authorized responsibilities.

Broad intake convenience versus delivery feasibility

Conflict: Stakeholders may prefer WhatsApp, telephone and email intake, while the team has limited schedule, skills and integration capacity.

Baseline resolution: Commit to one responsive web intake channel. Exclude automated external-channel intake from the baseline and reconsider it only through formal impact analysis.

Controlled artefacts affected: The out-of-scope/deferred-scope entry for external intake channels; schedule and resource constraints; integration and privacy risks; and the engineering decision record supporting the decision to defer automated external-channel intake.

# 3. Scope Baseline

## 3.1 Scope objective

The CivicConnect baseline commits the team to a controlled, responsive web platform that provides a reliable and traceable way to submit, manage, monitor and report on service requests without creating an unsustainable technical, operational or financial burden. The boundary prioritizes the minimum business capabilities in the Master Project Brief and a smaller, complete, secure and testable solution over uncontrolled feature growth (Belgium Campus, 2026a).

## 3.2 In-scope capabilities

| Scope ID | Capability | Committed boundary |
| --- | --- | --- |
| S-IN-001 | Responsive web submission | A requester can submit a service request with validated essential information and a controlled category: facility fault, equipment damage, security concern, IT support, maintenance, lost property or other. |
| S-IN-002 | Requester status and history | An authenticated requester can view the current status and lifecycle history of an individual request and a list of their previously submitted requests. |
| S-IN-003 | Meaningful requester feedback | The platform provides in app feedback when a request is accepted, rejected, materially updated, resolved or closed. External email/SMS delivery is not committed. |
| S-IN-004 | Staff worklist | Authorized staff can view full details of relevant requests and search, filter and sort them using agreed useful criteria. |
| S-IN-005 | Triage and ownership | Authorized staff can correct categorization where permitted, assign a request or accept responsibility and view current ownership and ownership history. |
| S-IN-006 | Controlled request lifecycle | Authorized staff can update status through valid transitions and record actions, comments and resolution information. Actor and timestamp information is retained for auditability. |
| S-IN-007 | Resolution and closure | Authorized staff can resolve or close requests and provide resolution information. The detailed state model must address rejection, cancellation and reopening before requirements sign-off. |
| S-IN-008 | Role-based access | Requester, staff, supervisor/management and administrator capabilities are separated using role-based access and least privilege. |
| S-IN-009 | Oversight views | Authorized oversight users can identify open, overdue, resolved and closed requests and filter information by category and status. |
| S-IN-010 | Due-date/overdue basis | The system stores or derives a target resolution date using an approved rule so that overdue work can be identified. Automatic escalation is excluded. |

## 3.3 Out-of-scope items

| Scope ID | Excluded item | Boundary statement |
| --- | --- | --- |
| S-OUT-001 | Automated intake from WhatsApp, telephone or email | The baseline provides a single controlled web intake channel. Manual staff capture, if permitted by the client, must be specified separately and is not an automated integration. |
| S-OUT-002 | Native mobile applications | A responsive web interface is sufficient for this baseline. |
| S-OUT-003 | Multi-language localization | The baseline supports English only. |
| S-OUT-004 | Payment or billing | No financial transaction or invoicing workflow is included. |
| S-OUT-005 | AI-driven triage or routing | Categorization and assignment are controlled user actions where no predictive or generative routing is committed. |
| S-OUT-006 | Advanced analytics / BI | Only the oversight views in S-IN-009 are committed where forecasting, custom BI and data warehouses are excluded. |
| S-OUT-007 | External asset-management or HR integration | No external enterprise-system synchronization is included. |
| S-OUT-008 | Multi-organization / multi-tenant operation | The baseline serves one organization and one controlled deployment context. |

## 3.4 Deferred / future candidates

| Scope ID | Candidate | Conditions before consideration |
| --- | --- | --- |
| S-DEF-001 | SLA-based automatic escalation | Requires approved service targets, exception paths and notification rules. |
| S-DEF-002 | Email/SMS notifications | Requires provider, cost, consent, privacy, failure-handling and delivery decisions. |
| S-DEF-003 | Exportable analytics/reports | Requires approved formats, access rules, data minimization and reporting acceptance criteria. |
| S-DEF-004 | Attachment/photo upload | Requires storage limits, malware/content handling, access controls, retention and privacy analysis. |
| S-DEF-005 | Multi-channel automated intake | Requires external APIs, identity/correlation rules, security, availability and cost analysis. |

## 3.5 Deliberate exclusion defense: automated informal-channel intake

Excluded item: Automated intake from WhatsApp, telephone and email channels (S-OUT-001).

- Why it is attractive: These channels are named sources of fragmentation. Integrating them could reduce user behaviour change and appear to consolidate the current process directly.

- Schedule and resource rationale: A three-person academic team working across four milestones cannot responsibly commit to multiple third-party integrations while also specifying, constructing, securing, testing and deploying the core platform. The integration would materially increase dependency and schedule risk.

- Technology and security rationale: Messaging and email integrations introduce external authentication, rate limits, availability dependencies, identity matching, duplicate detection, consent and sensitive-data handling. Telephone intake additionally requires a defined transcription or staff-capture process.

- Value rationale: The core business value is a single controlled request record with visible ownership, status, history and oversight. A controlled web channel can deliver that value without external integrations. Multi-channel automation is therefore an enhancement, not a precondition for the baseline solution.

- Condition for reconsideration: After the core platform is stable, the client may request reconsideration. The team must analyse requirements, architecture, UI/API/data, privacy, quality/testing, scope, schedule/resources, cost, deployment, risk and technical debt before approval (Belgium Campus, 2026a).

## 3.6 Scope-to-Constraint Interactions

| Constraint area | Interaction with scope | Required control/evidence |
| --- | --- | --- |
| Schedule | External integrations, native apps and advanced analytics would compete with core workflow completion. | Keep excluded/deferred unless approved impact analysis shows capacity and no unacceptable milestone risk. |
| Cost/resources | Providers, hosting, storage and maintenance can create recurring costs beyond the academic team's capacity. | Record cost assumptions; prefer sustainable platform choices; approve new recurring costs explicitly. |
| Quality | Every scope item creates specification, usability, test, deployment and maintenance obligations. | Give committed capabilities measurable acceptance criteria and trace them through the RTM. |
| Security/privacy | Request data may be sensitive; broader access, uploads and integrations increase exposure. | Apply RBAC, least privilege, validation, secrets controls and security testing; record residual risks. |
| Operational burden | Complex configuration or multiple intake paths may undermine the stated need for sustainability. | Review administrative workflow and maintainability with STK-006 before approval. |

## 3.7 Scope Acceptance and Governance

This scope becomes the approved CivicConnect baseline after team review and PED v1.0 baseline sign-off. After approval, additions, removals or material changes must follow the project’s change-management process. Approved changes must be reflected in the scope baseline, requirements, Requirements Traceability Matrix and other affected controlled artefacts (Belgium Campus, 2026a).

# 4. Requirements & Acceptance Criteria

## 4.1 Functional Requirements

| ID | Source | What should the system do? | Priority | Acceptance criteria |
| --- | --- | --- | --- | --- |
| FR-001 | STK-001 / Project Master Brief | The system should allow the requester to enter request information such as title, description, country, province, city, start date, end date, and contact. | Medium | Meaningful messages should guide user input when entering information. Dedicated textboxes should be visible and typeable when entering information. |
| FR-002 | STK-001 / Project Master Brief | The system should allow the requester to submit service request information. | Medium | A validation check can ensure no empty fields before submission. A validation check can ensure that contact details are of correct format. The information submitted must be stored in a database. |
| FR-003 | STK-003 / Project Master Brief | The system should allow the requester to select a predefined category for a service request. | High | A predefined list of known categories can be seen and selected. A validation display message if a requester did not select a category. |
| FR-004 | STK-001 / Project Master Brief | The system should allow the user to see the status of a service request. | Medium | Message “pending” displays if request not assigned. Message “accepted” displays if request was assigned. Message “rejected” displays if request was rejected. Message “updated” displays if request was updated. Message “completed” displays if request is complete. |
| FR-005 | STK-001 / Project Master Brief | The system should allow the requester to view history of list of service requests. | Medium | Each service request submitted must store its information in the history of submitted service requests. |
| FR-006 | STK-001 / Project Master Brief | The system should allow the requester to view meaningful feedback of action taken for request. | Medium | Visible output of meaningful feedback should be shown for a specified service request such as accepted, reject, updated, or completed. |
| FR-007 | STK-002 / Project Master Brief | The system should allow the staff to view list of all service requests according to their area. | High | A staff member only receives service requests that belongs to his profession area, e.g. such as IT Support. Visible output of the service requests on the staff’s side of the system. |
| FR-008 | STK-002 / Project Master Brief | The system should allow the staff to search, filter, and sort service requests using criteria information. | High | Dedicated textboxes should allow criteria information to be entered. Service request list must be filtered with given criteria. Service request searched must be displayed. Service request list must be sorted ascending or descending with given criteria information. Filtering should work when the filter/search button is pressed. |
| FR-009 | STK-002 / Project Master Brief | The system should allow the staff to view the full details of a service request by a given option. | High | Visible output of full details of service request shown. When request is clicked on, it should display full details. |
| FR-010 | STK-002 / Project Master Brief | The system should allow the staff to view list of available staff to assign responsibility. | High | There must be a visible list of staff that the current staff user can view. There must be a filtered list of staff that can do the area of the service request. |
| FR-011 | STK-002 / Project Master Brief | The system should allow the staff with an option to assign responsibility to another staff with the service request. | High | A validation check must ensure that the service request is not assigned to a null staff. The assign button must successfully assign service request to the staff selected. |
| FR-012 | STK-002 / Project Master Brief | The system should allow the staff with an option to accept the responsibility of the service request themselves. | High | The accept responsibility button must successfully deliver service request task over to the current staff user. |
| FR-013 | STK-002 / Project Master Brief | The system should allow the staff to select a request status option. | High | There should be a visible dropdown list of available request statuses such as pending, in progress and completed. A staff user can select a status. |
| FR-014 | STK-002 / Project Master Brief | The system should allow the staff to enter information regarding service request history such as actions, comments, date, finish date, and resolution information. | High | There should be visible textboxes in which the staff can enter service request history information. |
| FR-015 | STK-002 / Project Master Brief | The system should allow the staff to submit service request history | High | There should be a validation check to ensure that all information is entered. A button must be used to submit information which is recorded and sent to the requester’s side. |
| FR-016 | STK-002 / Project Master Brief | The system should allow the staff to resolve a service request by pressing a button. | High | There should be a working button that resolves a service request once it is done. The status of the service request should be updated to such as “Completed”. |
| FR-017 | STK-002 / Project Master Brief | The system should allow the staff to close a service request by pressing a button | High | There should be a working button that closes a service request. The status of the service request should be updated to “Rejected”. |
| FR-018 | STK-005 / Project Master Brief | The system should allow management to view overall statistics and reporting. | High | Visible display of total summary statistics. Visible display of reporting to whom data. (AI, you asked definition) |
| FR-019 | STK-005 / Project Master Brief | The system should allow management to view all service requests with their statuses. | High | Visible list of all current and past service requests. Each service request must have the correct status. |
| FR-020 | STK-005 / Project Master Brief | The system should allow management to filter, and sort request information by status, category, start date, and end date. | High | There must be textboxes to enter filter criteria. The filter button should display filtered requests by status, category, start date, and end date. The sorting button should display sorted requests. |
| FR-021 | STK-003 / Project Master Brief | The system should allow management to view audit of staff actions. | High | Visible audit of staff with the actions for a service request. Visible audit of staff updating status requests. |
| FR-022 | STK-004 / Project Master Brief | The system should allow management to view work status of each service request. | High | Message “open” displays if request is not taken yet. Message “closed” displays if request was closed. Message “resolved” displays if request was completed. Message “overdue” displays if request has a past due date. |
| FR-023 | STK-006 | The system should allow users to register an account by entering details and submit. | High | Users can enter ID, name and password to sign an account. Once sign-up button is pressed, a new account is created. |
| FR-024 | STK-003 | The system should allow staff to correct category for a request. | High | Staff can select the correct category for a service request. Staff can see the updated category. |

## 4.2 Non-functional Requirements

| ID | Source | How should the system behave? | Priority | Acceptance criteria |
| --- | --- | --- | --- | --- |
| NFR-001 | STK-008 | The system should not delay processing by more than 10 seconds. | Medium | When a button is pressed for any system related functionality, the loading should not take more than 10 seconds. |
| NFR-002 | STK-008 | The system should support at least two communication platforms to send notification of status update. | Medium | When a notification is sent for a user to see their request’s status update, the message should be sent to Gmail/SMS. |
| NFR-003 | STK-001 / Project Master Brief | The system should be intuitive to use and receive feedback. | Medium | A user can easily submit a button, understand categories, and see feedback regarding request progress. |
| NFR-004 | STK-001 | The system should ensure that no service request information becomes corrupted once submission is made. | Medium | A user submits service request information, and it successfully stored in database without corruption. If data becomes corrupted, a rollback must occur and display meaningful error message. |
| NFR-005 | STK-006 | The system should ensure that every user has role-based access. | High | A requester can only see their requests. A staff can only see requests inside their jurisdiction. Senior management has access to oversight information. |
| NFR-006 | STK-006 | The system should encrypt passwords once a user creates a new account | High | Password-hashing should change the password to a hashed password. |
| NFR-007 | STK-001 | The system should ensure that no requester can submit error requests. | Medium | A requester cannot submit duplicate requests. |
| NFR-008 | STK-001 | The system should allow users to use the platform via any device. | Medium | The platform can be opened and used in a phone, tablet, laptop, and desktop computer. |
| NFR-009 | STK-006 | The system should ensure that every user’s credentials and history is protected. | High | No one can gain access to another user’s credentials. |
| NFR-010 | STK-001, STK-002, STK-003, STK-004, STK-005, STK-006 | The system should ensure that it is available 99.9% of the time. | High | The platform should not be unavailable at any point of time when a user uses it, unless necessary when system needs to update. |
| NFR-011 | STK-001 | The system should let a requester submit a service request within 30 seconds | Medium | A requester should not take longer than 30 seconds to submit a service request. |
| NFR-012 | STK-006 | The system should ensure that a backup database is ready if the main database fails. | High | A failover operation must occur which let the backup database be the substitute for the main database. |
| NFR-013 | Past similar project / Project Master Brief | The system should ensure that 210 concurrent users can use the system | Medium | If 210 users use the system at the same time, the system itself should not crash. |

# 5. Constraints

## 5.1 Purpose

This section defines the conditions within which CivicConnect must be engineered and delivered. The constraints cover scope, schedule, cost, resources, quality, security, technology and governance, as required by the Milestone 1 Brief and CivicConnect Master Project Brief (Belgium Campus, 2026a; Belgium Campus, 2026b).

The final technology stack, architecture, database, hosting platform and deployment model are not baselined during Milestone 1. These matters are recorded as Forward Engineering Considerations and will be evaluated through controlled engineering decisions in later milestones.

## 5.2 Application of Constraints

Each constraint is linked to its source, engineering implications and required evidence. Where a constraint creates a measurable expectation for system quality or security, the corresponding non-functional requirement is recorded in the Requirements Register and traced through the RTM. Constraints and requirements remain linked controlled artefacts and are not duplicated.

## 5.3 Scope constraints

| ID | Constraint | Engineering implication | Source and evidence |
| --- | --- | --- | --- |
| CON-SCP-01 | The committed system scope must be baselined at the end of Milestone 1. Baselined scope may not be expanded or silently altered without formal change control. | Divide requirements into in-scope, out-of-scope and deferred scope. Assess every proposed change for its effects on requirements, schedule, cost, resources, quality, security, testing, deployment and risk. | Master Brief pp. 8 and 13-14 Evidence: Approved scope baseline, change requests, impact analyses, PED history and RTM updates. |
| CON-SCP-02 | The final solution must deliver the minimum requester, staff and management capabilities specified in the Master Project Brief. | Translate the stated capabilities into detailed, prioritized and testable requirements. The team may refine them but may not remove them merely to simplify implementation. | Master Brief pp. 6-7 Evidence: Functional requirements, acceptance criteria, RTM and final verification evidence. |
| CON-SCP-03 | Additional features may be included only when stakeholder value justifies their schedule, cost, quality, security, testing, deployment and maintenance impact. | Protect the minimum capabilities by deferring lower-value optional features when capacity is limited. | Master Brief p. 7 Evidence: Prioritized requirements, scope statement, risk register and approved change record. |
| CON-SCP-04 | Detailed architecture, stack selection, persistence, API, user-interface implementation, Continuous Integration implementation and production deployment are outside the required Milestone 1 decisions. | Record future concerns and selection criteria now, but defer final technical choices until evidence is sufficient. | M1 Brief pp. 4-5 Evidence: Forward Engineering Considerations Register and Decision Log. |

## 5.4 Schedule constraints

| ID | Constraint | Engineering implication | Source and evidence |
| --- | --- | --- | --- |
| CON-SCH-01 | The project must progress through four formal milestones within the SEN381 delivery period. | Plan milestone-appropriate work so that the M1 baseline supports later architecture, construction, verification and deployment. | Master Brief p. 8 Evidence: Milestone plan, backlog, issues, repository history and sign-offs. |
| CON-SCH-02 | Milestone 1 evidence must be ready by 9 September 2026. | Complete drafting, review, correction, two-reviewer approval and baseline sign-off before the official date. | Official lecturer schedule to be added Evidence: Project board, issue dates, PR reviews and signed baseline record. |
| CON-SCH-03 | Repository and engineering evidence must be produced progressively. Bulk reconstruction shortly before assessment is not acceptable. | Commit requirements, risks, decisions and documentation throughout the milestone. | M1 Brief p. 4 Evidence: Authentic sequence of issues, commits, branches, PRs, reviews and merges. |
| CON-SCH-04 | Schedule pressure may not be handled by silently removing testing, review, security work or required scope. | Re-prioritise optional scope, record schedule variance, assess risk and control any material baseline change. | Master Brief p. 15 Evidence: Variance record, updated plan, risk entry and change decision. |

## 5.5 Cost and resource constraints

| ID | Constraint | Engineering implication | Source and evidence |
| --- | --- | --- | --- |
| CON-CST-01 | The team should prefer free or low-cost development, repository, testing and hosting services where practical. | Technology evaluation must include free-tier quotas, expiry conditions and potential charges. A service must not be described as free without evidence. | Master Brief pp. 8 and 15 Evidence: Pricing research and the Milestone 2 technology decision matrix. |
| CON-CST-02 | The team has approved a direct development budget of R0. Any proposed paid service requires formal approval and impact analysis. | Paid tools or services require an affordability and access assessment for all team members. | Team decision to be confirmed Evidence: Cost register and approved decision or change record. |
| CON-CST-03 | Likely operational costs beyond the educational project must be identified even when the prototype uses free-tier services. | Consider hosting, storage, database use, traffic, backups, monitoring, notifications and maintenance in later selection. | Master Brief pp. 8 and 15 Evidence: Cost forecast and final operational-cost evaluation. |
| CON-RES-01 | The team must consist of three registered students. | Plan scope for three people and manage the reduced capacity caused by a member becoming unavailable. | M1 Brief p. 1 and Master Brief pp. 8 and 10 Evidence: Team registration, working agreement, task ownership and risk register. |
| CON-RES-02 | All three members remain collectively responsible for the engineered product even when roles are assigned. | Share knowledge and documentation so every member can locate, explain and defend the complete baseline. | Master Brief p. 10 Evidence: Peer reviews, shared documents and individual defence. |
| CON-RES-03 | Each student must produce authentic individual contribution evidence. | Allocate meaningful issues, commits, authored PRs, reviewed PRs and controlled-document contributions to every member. | Master Brief pp. 10-11 Evidence: Repository history, project board and document history. |
| CON-RES-04 | Each substantive change entering protected main requires two approvals from team members other than the author. Self-approval is not accepted. | In a three-person team, both non-authors must review every substantive PR. Reviewer availability must be included in planning. | Master Brief p. 11 Evidence: Branch rules, PR reviews, author responses and merge history. |
| CON-RES-05 | Technology must suit team capability, available equipment and the institutional environment. Institutional support is not guaranteed for every technology. | Investigate compatibility, learning effort and fallback options before commitment. | Master Brief pp. 15-16 and 24 Evidence: Decision matrix, official documentation and proof of concept where appropriate. |

## 5.6 Quality constraints

| ID | Constraint | Engineering implication | Source and evidence |
| --- | --- | --- | --- |
| CON-QUA-01 | Functional and non-functional requirements must have stable unique identifiers, sources, priorities and appropriate acceptance criteria. | Do not baseline ambiguous or untestable requirements. | Master Brief p. 12 and M1 Brief p. 3 Evidence: Requirements catalogue, review evidence and RTM. |
| CON-QUA-02 | Quality attributes must be measurable and later supported by traceable evidence. Unsupported claims such as fast, reliable, usable or scalable are insufficient. | Define measurable NFRs without prematurely prescribing a stack. | Master Brief pp. 8-9 and 14 Evidence: NFRs, acceptance criteria, test plans, results and quality reports. |
| CON-QUA-03 | Changes entering the controlled baseline must undergo meaningful peer review. | Review correctness, requirement alignment, maintainability, security, testing, dependencies and traceability. | Master Brief p. 11 Evidence: PR comments, corrections, re-review and approvals. |
| CON-QUA-04 | Quality Assurance and Quality Control evidence must be retained throughout the project. | Later define process controls, suitable tests, quality gates and a defect register. Coverage alone does not prove correctness. | Master Brief p. 14 Evidence: Review procedure, test strategy, test results, gates and defect register. |
| CON-QUA-05 | The PED must remain one coherent, evolving and controlled engineering record. | Preserve baselined history and connect changes to approved records instead of silently overwriting content. | Master Brief pp. 8-9 Evidence: PED history, approvals, repository history and milestone sign-offs. |

## 5.7 Security constraints

| ID | Constraint | Engineering implication | Source and evidence |
| --- | --- | --- | --- |
| CON-SEC-01 | Security must be addressed throughout requirements, design, implementation, repository control, testing, deployment and operation. | Identify security requirements and sensitive-data implications during Milestone 1. | Master Brief pp. 8 and 14 Evidence: Security requirements, risk register, later threat review and tests. |
| CON-SEC-02 | Passwords, tokens, API keys, private keys and other secrets may not be committed to the repository. | The future stack must support externalised and environment-specific configuration. Revoke any exposed secret and treat the event as an incident. | Master Brief pp. 11 and 14-15 Evidence: Repository rules, scanning evidence, configuration guidance and incident records. |
| CON-SEC-03 | Service-request information and actions must be limited to authorised users according to their responsibilities. | Support authentication, authorisation, controlled status transitions and least privilege without prescribing the identity technology. | Master Brief pp. 7 and 14 Evidence: Security requirements, permission model and later authorisation tests. |
| CON-SEC-04 | The system should collect, display and retain only the information needed to manage and audit a service request. Sensitive information must not be unnecessarily exposed. | Review data fields, access, logging and retention during design. | CivicConnect scenario and Master Brief pp. 6, 12 and 14 Evidence: Data classification, privacy requirements, access tests and risk treatment. |
| CON-SEC-05 | External libraries, services and platforms must be assessed for maturity, support and known vulnerabilities before adoption. | Do not choose a stack only because it is familiar. Unsupported or vulnerable dependencies require rejection or mitigation. | Master Brief pp. 14-16 Evidence: Dependency research, decision matrix, scans and ADR. |
| CON-SEC-06 | Confidential data, credentials and inappropriate personal information may not be submitted to external AI systems. Material AI work must be recorded and independently verified. | AI output is not authoritative; the team remains accountable for every submitted artefact. | Master Brief p. 12 Evidence: AI Usage Register, human review, references and technical verification. |

## 5.8 Technology and governance constraints

| ID | Constraint | Engineering implication | Source and evidence |
| --- | --- | --- | --- |
| CON-TEC-01 | No programming language, framework, architecture, database, hosting platform or deployment model is prescribed. | Keep Milestone 1 technology-neutral. Select the eventual stack against requirements, constraints and documented trade-offs. | Master Brief p. 8 Evidence: Deferred decision followed by a Milestone 2 ADR and weighted matrix. |
| CON-TEC-02 | The eventual stack must support the approved functional, quality and security requirements. | Eliminate candidates that cannot meet mandatory requirements or produce suitable verification evidence. | Master Brief pp. 15-16 Evidence: Requirements-to-technology evaluation and proof-of-concept results. |
| CON-TEC-03 | The engineering and deployment approach must distinguish the purposes, configurations, data and risks of development, test, staging and production environments. | Candidates must support controlled configuration, testing, production-like staging and repeatable deployment. | Master Brief pp. 14-15 Evidence: Deployment analysis and later environment evidence. |
| CON-TEC-04 | The platform must support controlled configuration, secrets, logging, monitoring, recovery and rollback appropriate to the project. | Use these as later selection criteria although final implementation is deferred. | Master Brief p. 15 Evidence: Forward Engineering Considerations, decision matrix and operational evidence. |
| CON-TEC-05 | Vendor lock-in and the effect of a technology becoming unavailable or unsuitable must be considered before commitment. | Prefer portability where practical and document accepted switching costs. | Master Brief p. 16 Evidence: ADR, decision matrix, risk register and contingency plan. |
| CON-GOV-01 | The team must use one controlled repository, protect main, prohibit substantive direct work on main and use PRs for substantive changes. | Configure governance in Milestone 1 before substantial coding starts. | Master Brief p. 11 Evidence: Live repository settings, branch rules and PR history. |
| CON-GOV-02 | Baseline artefacts must use consistent identifiers and remain traceable. | Link requirements, risks, decisions, changes, tests and defects across the lifecycle. | Master Brief pp. 9 and 12-13 Evidence: PED, RTM, registers and repository links. |
| CON-GOV-03 | External claims must be cited, while implementation claims require authentic project evidence. | Use research to justify why a practice matters and project evidence to prove what the team did. | M1 Brief p. 8 Evidence: In-text citations, reference list, repository evidence and tests. |

## 5.9 Proposed measurable quality boundaries

| Quality area | Proposed boundary |
| --- | --- |
| Performance | Under an agreed normal test load, 95 percent of ordinary user actions should be completed within 5-10 seconds, excluding delays caused by external notification services. |
| Reliability | Once the system confirms successful submission, the request shall be stored once with a unique reference and remain retrievable after a page refresh and normal application restart. |
| Data integrity | Status and assignment changes must preserve an attributable chronological history. |
| Accessibility | Core workflows should support keyboard use, readable contrast, clear labels and understandable validation feedback. |
| Recovery | Define a Recovery Point Objective and Recovery Time Objective after persistence and hosting options are understood. |
| Maintainability | Require automated checks, peer review and documentation for substantive changes before merge. |
| Compatibility | Decide the supported device and browser range from stakeholder evidence and verify it later. |
| Security | Make authentication, role-based authorization, input validation, secure secret handling and sensitive-data protection verifiable through tests and review. |

## 5.10 Constraint interactions and ripple effects

| Interaction | Ripple effect and required response |
| --- | --- |
| Schedule and scope | Adding features without changing the deadline reduces time for review, security and testing. Defer optional scope or formally change the baseline. |
| Team size and governance | Both non-authors must review each substantive PR. This improves quality and shared understanding but can delay merges when a member is unavailable. |
| Cost and technology | A free tier may impose storage, runtime, traffic, backup or monitoring limits that reduce availability or create later migration work. |
| Security and usability | Stronger authentication protects sensitive requests, but unnecessary friction may discourage users. Compare options against security risk and accessibility. |
| Auditability and privacy | Action histories support accountability, but excessive logging may expose personal information. Record important actions without unnecessary sensitive content. |
| Quality and schedule | Review, testing, correction and regression checks need time. If implementation falls behind, revisit scope or schedule rather than removing quality controls. |
| Technology and resources | A capable but unfamiliar stack may create a learning burden that the three-person team cannot absorb within the schedule. |

# 6. Initial RTM

| ID | Requirement | Source | Priority | Acceptance criteria | Implementation | Verification | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| REQ-001 | The system should allow the requester to enter request information such as title, description, country, province, city, start date, end date, and contact. | STK-001 / Project Master Brief | Medium | Meaningful messages should guide user input when entering information. Dedicated textboxes should be visible and typeable when entering information. | Not committed yet. | Not defined yet. | Not started yet. |
| REQ-002 | The system should allow the requester to submit service request information. | STK-001 / Project Master Brief | Medium | A validation check can ensure no empty fields before submission. A validation check can ensure that contact details are of correct format. The information submitted must be stored in a database. | Not committed yet. | Not defined yet. | Not started yet. |
| REQ -003 | The system should allow the requester to select a predefined category for a service request. | STK-003 / Project Master Brief | High | A predefined list of known categories can be seen and selected. A validation display message if a requester did not select a category. | Not committed yet. | Not defined yet. | Not started yet. |
| REQ -004 | The system should allow the user to see the status of a service request. | STK-001 / Project Master Brief | Medium | Message “pending” displays if request not assigned. Message “accepted” displays if request was assigned. Message “rejected” displays if request was rejected. Message “updated” displays if request was updated. Message “completed” displays if request is complete. | Not committed yet. | Not defined yet. | Not started yet. |
| REQ -005 | The system should allow the requester to view history of list of service requests. | STK-001 / Project Master Brief | Medium | Each service request submitted must store its information in the history of submitted service requests. | Not committed yet. | Not defined yet. | Not started yet. |
| REQ -006 | The system should allow the requester to view meaningful feedback of action taken for request. | STK-001 / Project Master Brief | Medium | Visible output of meaningful feedback should be shown for a specified service request such as accepted, reject, updated, or completed. | Not committed yet. | Not defined yet. | Not started yet. |
| REQ -007 | The system should allow the staff to view list of all service requests according to their area. | STK-002 / Project Master Brief | High | A staff member only receives service requests that belongs to his profession area, e.g. such as IT Support. Visible output of the service requests on the staff’s side of the system. | Not committed yet. | Not defined yet. | Not started yet. |
| REQ -008 | The system should allow the staff to search, filter, and sort service requests using criteria information. | STK-002 / Project Master Brief | High | Dedicated textboxes should allow criteria information to be entered. Service request list must be filtered with given criteria. Service request searched must be displayed. Service request list must be sorted ascending or descending with given criteria information. Filtering should work when the filter/search button is pressed. | Not committed yet. | Not defined yet. | Not started yet. |
| REQ -009 | The system should allow the staff to view the full details of a service request by a given option. | STK-002 / Project Master Brief | High | Visible output of full details of service request shown. When request is clicked on, it should display full details. | Not committed yet. | Not defined yet. | Not started yet. |
| REQ -010 | The system should allow the staff to view list of available staff to assign responsibility. | STK-002 / Project Master Brief | High | There must be a visible list of staff that the current staff user can view. There must be a filtered list of staff that can do the area of the service request. | Not committed yet. | Not defined yet. | Not started yet. |
| REQ -011 | The system should allow the staff with an option to assign responsibility to another staff with the service request. | STK-002 / Project Master Brief | High | A validation check must ensure that the service request is not assigned to a null staff. The assign button must successfully assign service request to the staff selected. | Not committed yet. | Not defined yet. | Not started yet. |
| REQ -012 | The system should allow the staff with an option to accept the responsibility of the service request themselves. | STK-002 / Project Master Brief | High | The accept responsibility button must successfully deliver service request task over to the current staff user. | Not committed yet. | Not defined yet. | Not started yet. |
| REQ -013 | The system should allow the staff to select a request status option. | STK-002 / Project Master Brief | High | There should be a visible dropdown list of available request statuses such as pending, in progress and completed. A staff user can select a status. | Not committed yet. | Not defined yet. | Not started yet. |
| REQ -014 | The system should allow the staff to enter information regarding service request history such as actions, comments, date, finish date, and resolution information. | STK-002 / Project Master Brief | High | There should be visible textboxes in which the staff can enter service request history information. | Not committed yet. | Not defined yet. | Not started yet. |
| REQ -015 | The system should allow the staff to submit service request history | STK-002 / Project Master Brief | High | There should be a validation check to ensure that all information is entered. A button must be used to submit information which is recorded and sent to the requester’s side. | Not committed yet. | Not defined yet. | Not started yet. |
| REQ -016 | The system should allow the staff to resolve a service request by pressing a button. | STK-002 / Project Master Brief | High | There should be a working button that resolves a service request once it is done. The status of the service request should be updated to such as “Completed”. | Not committed yet. | Not defined yet. | Not started yet. |
| REQ -017 | The system should allow the staff to close a service request by pressing a button | STK-002 / Project Master Brief | High | There should be a working button that closes a service request. The status of the service request should be updated to “Rejected”. | Not committed yet. | Not defined yet. | Not started yet. |
| REQ -018 | The system should allow management to view overall statistics and reporting. | STK-005 / Project Master Brief | High | Visible display of total summary statistics. Visible display of reporting to whom data. (AI, you asked definition) | Not committed yet. | Not defined yet. | Not started yet. |
| REQ -019 | The system should allow management to view all service requests with their statuses. | STK-005 / Project Master Brief | High | Visible list of all current and past service requests. Each service request must have the correct status. | Not committed yet. | Not defined yet. | Not started yet. |
| REQ -020 | The system should allow management to filter, and sort request information by status, category, start date, and end date. | STK-005 / Project Master Brief | High | There must be textboxes to enter filter criteria. The filter button should display filtered requests by status, category, start date, and end date. The sorting button should display sorted requests. | Not committed yet. | Not defined yet. | Not started yet. |
| REQ -021 | The system should allow management to view audit of staff actions. | STK-003 / Project Master Brief | High | Visible audit of staff with the actions for a service request. Visible audit of staff updating status requests. | Not committed yet. | Not defined yet. | Not started yet. |
| REQ -022 | The system should allow management to view work status of each service request. | STK-004 / Project Master Brief | High | Message “open” displays if request is not taken yet. Message “closed” displays if request was closed. Message “resolved” displays if request was completed. Message “overdue” displays if request has a past due date. | Not committed yet. | Not defined yet. | Not started yet. |
| REQ -023 | The system should allow users to register an account by entering details and submit. | STK-006 | High | Users can enter ID, name and password to sign an account. Once sign-up button is pressed, a new account is created. | Not committed yet. | Not defined yet. | Not started yet. |
| REQ -024 | The system should allow staff to correct category for a request. | STK-003 | High | Staff can select the correct category for a service request. Staff can see the updated category. | Not committed yet. | Not defined yet. | Not started yet. |
| REQ-025 | The system should not delay processing by more than 10 seconds. | STK-008 | Medium | When a button is pressed for any system related functionality, the loading should not take more than 10 seconds. | Not committed yet. | Not defined yet. | Not started yet. |
| REQ-026 | The system should support at least two communication platforms to send notification of status update. | STK-008 | Medium | When a notification is sent for a user to see their request’s status update, the message should be sent to Gmail/SMS. | Not committed yet. | Not defined yet. | Not started yet. |
| REQ-027 | The system should be intuitive to use and receive feedback. | STK-001 / Project Master Brief | Medium | A user can easily submit a button, understand categories, and see feedback regarding request progress. | Not committed yet. | Not defined yet. | Not started yet. |
| REQ-028 | The system should ensure that no service request information becomes corrupted once submission is made. | STK-001 | Medium | A user submits service request information, and it successfully stored in database without corruption. If data becomes corrupted, a rollback must occur and display meaningful error message. | Not committed yet. | Not defined yet. | Not started yet. |
| REQ-029 | The system should ensure that every user has role-based access. | STK-006 | High | A requester can only see their requests. A staff can only see requests inside their jurisdiction. Senior management has access to oversight information. | Not committed yet. | Not defined yet. | Not started yet. |
| REQ-030 | The system should encrypt passwords once a user creates a new account | STK-006 | High | Password-hashing should change the password to a hashed password. | Not committed yet. | Not defined yet. | Not started yet. |
| REQ-031 | The system should ensure that no requester can submit error requests. | STK-001 | Medium | A requester cannot submit duplicate requests. | Not committed yet. | Not defined yet. | Not started yet. |
| REQ-032 | The system should allow any user to use the platform via any device. | STK-001 | Medium | The platform can be opened and used in a phone, tablet, laptop, and desktop computer. | Not committed yet. | Not defined yet. | Not started yet. |
| REQ-033 | The system should ensure that every user’s credentials and history is protected. | STK-006 | High | No one can gain access to another user’s credentials. | Not committed yet. | Not defined yet. | Not started yet. |
| REQ-034 | The system should ensure that it is available 99.9% of the time. | STK-001, STK-002, STK-003, STK-004, STK-005, STK-006 | High | The platform should not be unavailable at any point of time when a user uses it, unless necessary when system needs to update. | Not committed yet. | Not defined yet. | Not started yet. |
| REQ-035 | The system should let a requester submit a service request within 30 seconds | STK-001 | Medium | A requester should not take longer than 30 seconds to submit a service request. | Not committed yet. | Not defined yet. | Not started yet. |
| REQ-036 | The system should ensure that a backup database is ready if the main database fails. | STK-006 / NFR-012 | High | A failover operation must occur which let the backup database be the substitute for the main database. | Not committed yet. | Not defined yet. | Not started yet. |
| REQ-037 | The system should ensure that 210 concurrent users can use the system. | NFR-013 / Project Master Brief | Medium | If 210 users use the system at the same time, the system itself should not crash. | Not committed yet. | Not defined yet. | Not started yet. |

# 7. Initial Risk Register

| Risk ID | Description | Cause | Probability | Impact | Priority | Mitigation Strategy | Contingency Plan | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R01 | Failure to enforce role-based access, allowing requesters or staff to view unauthorized oversight information. | NFR-005 mandates strict jurisdiction visibility, which is complex to secure during early architectural phases. | Medium | High | Critical | Define strict authorization boundaries and route protection in Milestone 2 architecture planning. | Restrict system access entirely until authorization boundaries are verified. |  | Active |
| R02 | Password hashing fails or user credentials become exposed. | NFR-006 and NFR-009 require secure credential handling and encryption upon account creation. | Low | High | Critical | Implement industry-standard encryption and security protocols before user registration is built. | Force a global password reset and patch the hashing vulnerability. |  | Active |
| R03 | System processing delays exceed the 10-second threshold. | Heavy filtering, sorting (FR-020), and management statistics (FR-018) calculations executed concurrently against the database. | Medium | Medium | High | Optimize database queries and indexing specifically for heavy filtering/sorting tasks. | Defer live statistical rendering in favor of asynchronous reporting. |  | Active |
| R04 | System crashes or degrades under load. | NFR-013 mandates support for 210 concurrent users, which strains unoptimized server resources. | Medium | High | High | Design scalable server architecture and include load testing in the testing strategy. | Temporarily queue incoming user requests until capacity frees up. |  | Active |
| R05 | The backup database fails to execute a successful failover. | NFR-012 requires redundant database architecture, introducing complex synchronization dependencies. | Low | High | High | Define rigorous database redundancy and failover protocols in the Forward Engineering Considerations in M2 once tech stack is chosen | Initiate manual database restoration from the most recent safe snapshot. |  | Active |
| R06 | Submitted service request information becomes corrupted and the system fails to execute a rollback. | NFR-004 requires corruption-free storage and rollback mechanisms during transaction failures. | Low | High | High | Enforce strict transactional database rules and atomic commits for all data ingestion. | Isolate the corrupted tables and restore the missing records from local logs. |  | Active |
| R07 | External API failures prevent the system from sending required status notifications via Gmail or SMS. | NFR-002 requires external platform integration, making the system reliant on third-party uptime. | Medium | Medium | Medium | Map out API rate limits and build robust error handling for external communication | Default to displaying in-app status updates (FR-004) until API connectivity is restored. |  | Active |
| R08 | Platform interface fails to function or render correctly across phone, tablet, laptop, and desktop devices. | NFR-008 requires compatibility across phone, tablet, laptop, and desktop interfaces. | High | Medium | High | Commit to a highly responsive UI framework in the Milestone 2 technology selection. | Enforce a desktop-first deployment until mobile layouts are stabilized. |  | Active |
| R09 | Scope creep driven by the high volume of complex "High" priority features (e.g., auditing staff actions, FR-021) leads to premature M1 coding. | High volume of complex "High" priority features (e.g., FR-021 auditing) tempting developers to build before baselining. | High | Medium | High | Strictly bind these complex requirements to future milestones and lock the PED v1.0 scope baseline. | Revert any premature implementation branches and refocus on documentation. |  | Active |

# 8. Forward Engineering Considerations

| Concern | Why does it matter now? | What later decision/activity may it influence? | What information is still missing? | What is the risk of ignoring it? |
| --- | --- | --- | --- | --- |
| Native vs web application | This affects the nonfunctional requirements such as portability, intuitive ease of use, visibility of platform, and 10 second processing delay. | It will influence the UX design, implementation, and testing phases. | Stakeholders did not specify what their preference is between native or web applications. | If the wrong architecture is chosen, it can have an impact on the performance of the platform since there is a difference of energy consumption between native and web application (Horn et al., 2023). |
| Database failover operation | This affects the nonfunctional requirements such as availability, uncorrupted data, and the actual database failover operation must work. Stakeholders such as Department supervisor and senior management depend on the saved audit trail of staff to ensure accountability. | It will influence implementation, testing, deployment, and maintenance. | What type of database will be used (SQL or NoSQL), is it going to be online via the cloud or locally hosted on a person’s computer. How many databases will be required for this project? We are still uncertain to what extent does the community face outages or any natural disasters. | If a real database failure occurs and the system does not apply the failover operation correctly, users could lose significant front-end facing functionality, i.e. data on the pages will not display (Datadog, 2025). |
| Free tier development | This affects the level of data insights that the management can use for the system specified in the stakeholder analysis. This will also affect the nonfunctional requirements such as the speed of processing service requests and the user experience of a requester. Even if it is recommended to use free-tier architecture, it will still affect performance. | It will influence the UX design, implementation, testing, deployment, and maintenance. | What type of IDE (integrated development environment) will we use. What database management system will be acquired. What type of application does the stakeholders prefer, desktop, native or web? | If the team is solely relying on a single vendor for free-tier development tools, it could face a challenge where the vendor decides to force all non-enterprise and enterprise users to pay for their software tools from a specific date (Heroku, n.d.). |
| Scalability | This affects the nonfunctional requirements such as the concurrent amount of users, processing time of 10 seconds, as well as the audit trail functional requirement. | It will influence design, implementation, testing, deployment, and maintenance. | What is the user growth rate of the community that will use the platform? Will we use a monolith, microservices, or service-oriented architecture? | Database can be designed of poor quality where it tries to query large amounts of requesters’ service requests, causing over-fetching if there are not many requesters at all (Çetin & Eldenk, 2025). |
| Security | This will affect the nonfunctional requirements such as role-based access, user credentials and history that is protected, user password hashing. Stakeholders such as supervisors and management require oversight data but do not want request information to be exposed. | It will influence the implementation, testing, deployment, and maintenance phases. | There is not enough research done on how security protocols will work, since a decision between native and web application is not done yet and security between the two will differ. E.g. desktop/native application does not have links such as URLs that web application has. | Requesters can obtain unauthorised access to staff/management only side of the platform such as the data insights, audit trail of staff, service request details of other requesters. When this happens, data breaches can occur, posing a significant risk for the platform (Marquis, 2024). |

# 9. Engineering Decision Log

| Decision ID | Context | Constraints | Alternatives | Decision | Rationale | Trade-offs | Risks | Evidence | Later Consequence |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| D01 | Repository setup and team collaboration workflow. | Mandatory 3-student team size and strict GitHub assessment criteria. | Unprotected main branch or single-reviewer sign-off. | Adopt a protected main branch with a mandatory two-reviewer approval model. | Enforces peer accountability and prevents uncontrolled code/documentation from entering the baseline. | Slower initial integration speed due to review bottlenecks. | PRs sitting unreviewed, risking schedule delays. | Branch protection rules applied in GitHub settings. |  |
| D02 | Technology stack and database selection. | Milestone 1 boundaries explicitly prohibit final technology selection. | Select a framework immediately to begin coding. | Defer the final technology stack selection to Milestone 2. | Prevents premature technical commitment before requirements and operational constraints are baselined | Delays technical experimentation. | Teams may face a steeper learning curve in M2 once the stack is locked. | Recorded as a deferred decision in PED v1.0. |  |
| D03 | Scope of detailed UI wireframes, DB schemas, and APIs. | Milestone 1 is restricted to an engineering and requirements baseline. | Creating mockups and schemas to get a head start. | Exclude UI, DB schemas, and APIs from Milestone 1 deliverables | Keeps the team focused entirely on defining requirements, risks, and constraints. | Less visual context for stakeholders during M1. | Misalignment on UI expectations in M2. | Scope baseline boundaries in PED v1.0 |  |
| D04 | Standardization of AI usage and verification. | AI output is not authoritative evidence and requires human verification. | Ad-hoc tracking or total prohibition of AI tools. | Mandate the AI Usage Register with specific naming conventions (e.g., AI-RES). | Maintains academic integrity, transparency, and ensures human accountability for all AI-assisted work. | Administrative overhead in logging queries. | Team members forget to log minor AI queries. | AI Usage Register document. |  |

# 10. GitHub Controls

This document defines the governance rules, branch strategy, and pull request workflow for the CivicConnect-Application repository. All team members are required to follow these controls to maintain code quality, accountability, and a stable main branch.

## 10.1 Governance Rules

| Control | Rule |
| --- | --- |
| Repository | There will only be a single repository used on GitHub, called CivicConnect-Application. |
| Main Branch | This branch represents the protected, stable state of the project — it must always be in a working condition. |
| Direct Development on Main | Under no circumstances is any person allowed to commit directly to main. |
| Branches | All work must be committed to a dedicated branch before it can be merged into main (e.g. docs/requirement for the requirements document). |
| Pull Request | Before work is merged into main, a pull request must be opened. A minimum of two team members must review and approve the work. |
| Approval | Work must be approved by a minimum of two reviewers before it can be merged into main. |
| Self-Approval | Self-approval is not permitted. A person may believe their work is correct, but it must still be independently validated against sound software engineering principles. |
| Review Quality | Reviewers must provide meaningful, actionable feedback. Comments such as "Code is good" are not acceptable, as they do not meet project review standards. |
| Secrets | Any sensitive and confidential information such as API keys, passwords, private keys, and tokens may NEVER be committed on the repository. |
| History | Every commit, pull request, merge, and change must show progression and not bulk uploads |

## Branch Strategy

The following branches will be used to commit work before it progresses to the main.

### Documentation Branches

| Branch | Purpose |
| --- | --- |
| docs/problem-business-need | Project charter and business value |
| docs/stakeholder-analysis | Analysis of key stakeholders |
| docs/scope-baseline | In-scope, out-of-scope, and deferred scope items |
| docs/requirement | Requirements document with acceptance criteria |
| docs/constraints | Analysis and record of project constraints |
| docs/rtm | Requirements Traceability Matrix |
| docs/risk-register | Identification and analysis of project risks |
| docs/forward-engineering | Identification and explanation of early lifecycle concerns |
| docs/engineering-decision-log | Decision log for recorded engineering decisions |
| docs/github-governance | GitHub governance and team controls (this document) |
| docs/ai-usage-register | Live register tracking AI usage and assistance |
| docs/PED | Fully working PED containing all of the above project elements |

Note: Additional branches will be created as further project instructions are received.

Pull Request Workflow

Follow these steps whenever creating and submitting a pull request.

1. Create a Branch

Navigate to the repository on your computer, then create a new branch:

cd path/to/repository
git checkout -b docs/requirements

2. Make Your Changes

Edit the relevant part of the project.

3. Commit Your Changes

git add .
git commit -m "Update requirements"

4. Verify the Commit

git status

5. Push to GitHub

git push origin docs/requirements (GeeksforGeeks, 2026)

6. Open the Repository on GitHub

Navigate to the project repository on the GitHub website.

7. Start the Pull Request

Click the green Compare & pull request button.

8. Set the Branch Comparison

- Base branch: main

- Compare branch: the branch containing your changes

9. Add Details

Provide a clear, descriptive title and description of the changes.

10. Create the Pull Request

Click the green Create pull request button.

11. Request Reviews

A minimum of two team members must review the pull request.

12. Provide Feedback

Reviewers give meaningful feedback aligned with project standards.

13. Merge

Once feedback has been addressed and both approvals are given, merge the pull request.

14. Done

The change is now committed to the main branch (GitHub Docs, 2026).

# 11. Team Working Agreement

| Project Name: CivicConnect | Module / Course: SEN381 |
| --- | --- |
| Date Created: 9 September 2026 | Repository: https://github.com/Stelselopsiener/CivicConnect-Application.git |

1. Team Members & Roles

| Student Name | Primary Role & Focus | Contact / Email |
| --- | --- | --- |
| Benno Weideman | Team Leader | 602904@student.belgiumcampus.ac.za |
| Mohau Drew Modiselle | Team member 1 | 602295@student.belgiumcampus.ac.za |
| Tammy Fourie | Team member 2 | 601264@student.belgiumcampus.ac.za |

2. Primary Goals & Standards

Target Grade: Aiming for 80%.

Code Quality: All code must be checked and human verified by all team members before approval.

Workload Commitment: Every team member must contribute fairly to project and understand everything.

3. Communication & Meetings Protocol

Primary Channel: Teams for daily meetings, WhatsApp for quick check-ins.

Response Expectations: Messages should be acknowledged mostly during week, only on Saturdays should some messages be seen, Sunday is off.

Synchronous & Async Standups: Daily meeting at 17:00 (depends on the schedule of every person). If something occurs, meeting is moved to the next day.

4. Git & Workflow Standards

Branching Strategy: Team members create own branches but direct pushes to main branch are not allowed.

Code Reviews: If a pull request must be made, at least 2 reviewers must review the work and approve.

Commit Convention: Ensure that meaningful description of work is given for the commit.

5. Deadlines & Conflict Resolution

Internal Deadlines: Every project milestone has the following submission dates:

- M1: 9 September 2026

- M2: 30 September 2026

- M3: 14 October 2026

- Final Project: 18 October 2026

24-Hour Advance Notice: In the event if something happens, a team member must inform his/her team members within 24 hours.

6. Signatures & Agreement

By signing below, all team members commit to adhering to the terms outlined in this agreement.

| Student Name | Signature | Date |
| --- | --- | --- |
| Benno Weideman | _Benno Weideman_____ | 2026-09-09 |
| Mohau Drew Modiselle | _Mohau Drew Modiselle____ | 2026-09-09 |
| Tammy Fourie | _Tammy Fourie__ | 2026-09-09 |

# 12. AI Usage Register

In the event if any team member has asked the assistance of AI to analyse, research, compare architecture, design, code, test, debug, review documentation and operational analysis, the following table underneath provide all the information that each AI usage must require. The following key points of the table will assist in completing each AI usage within the table:

## Features

- ID: This is the ID of an AI usage. The following will give the naming convention of AI IDs:

  - Research:  E.g. “AI-RES-01”

  - Formatting: E.g. “AI-FORM-34”

  - Idea Generation: E.g. “AI-IDEA-11”

  - Coding: E.g. “AI-CODE-12”

  - Analysis: E.g. “AI-ANA-55”

  - Design: E.g.” AI-DES-91”

  - Debug: E.g. “AI-DEB-83”

  - Review documentation: E.g. “AI-REV-32”

  - Test: E.g. “AI-TEST-02”

If more ID naming standards are required for more project variety tasks, inform lead of this so that more standards can be discussed and approved or rejected. These ones at the top are simply base AI ID naming conventions for known project elements. Also, if a person used AI for research for the first time, he/she will write “AI-RES-01” but if he/she uses AI to debug code, do not increment the ID number, write “AI-DEB-01”. Only increment the ID number once the AI has assisted more than once in a specific usage such as research and debug.

- Team member: This is the full name of the team member who used AI.

- Date: This is the date on which the team member acquired the usage of AI. For conciseness, keep the date format such as “25/06/2026”.

- Tool: This is the tool that a team member used, in other words, name the AI tool. E.g. “Gemini”.

- Engineering Task: Team member must explain why they used the AI tool. How did it assist for the project?

- AI contribution: Write down what the AI contributed for the engineering task. Do not copy and paste the actual response from AI, simply summarize what the AI contributed for the task.

- Verification: How did a team member check that the AI’s claim or assistance is correct? E.g. If a team member asked AI to guide research, verify the AI’s claim by seeing if the resources recommended has not been fabricated and exists on Google Scholar.

- Decision: This is where a team member decides if they will accept the AI’s assistance or if they reject it. Simply write what was accepted, changed, or rejected from AI.

- Issues Found: If AI did not contribute well and issues were found when a team member asked AI for assistance, write down what went wrong.

| ID | Team member | Date | Tool | Engineering task | AI contribution | Verification | Decision | Issues Found |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| AI-DEBUG-01 | Benno Weideman | 04/09/2026 | Gemini | Edit initial commit of README to have a clear description | Create fresh main branch. Create initial commit with clear description. Delete original main branch and rename fresh main to main. Force overwrites the new main to GitHub. | Manually checked the repository and locally on machine, the README is there with a clear description other than “Initial commit”. | Entire suggestion was accepted and applied to fix commit. | None |
| AI-IDEA-01 | Benno Weideman | 05/09/2026 | Gemini | Idea generation of proper ID naming conventions for AI usage. | Suggested naming convention for IDs such as ai- “pmpt” and “resp”. | Visually checked the naming convention for ID and it is appropriate and concise. | Accepted the naming convention but did not accept the word usage. Own words tailored to project was used such as DEBUG, RES, and REV. | None |
| AI-FORM-01 | Benno Weideman | 05/09/2026 | Claude | Apply styling to GOVERNANCE.MD file. | AI applied styling to GOVERNANCE.MD file making it more appropriate and user friendly. | File looks visually appealing. Content was not changed. | Accept the entire change of styling. | None |
| AI-RES-01 | Benno Weideman | 07/09/2026 | Gemini | Provide links to the academic/standard/professional resources, not older than 2022, also make sure that it is free of cost and instantly readable. | Systems & Software Quality Standards ISO/IEC 25010 Software Quality Model is the title with link provided and AI explains what it is and why it helps for this research (Pacific Certifications, 2026). | Link is provided and access works, Pacific Certifications is a real company. | Accept the pdf, used it for usability, availability, portability, error prevention, and security for non-functional requirements. | Struggled to gain access to specific resources that was suggested by my prompt. |
| AI-RES-02 | Benno Weideman | 07/09/2026 | Gemini | Provide me academic/professional/standard resources from 2022 that is free that explicitly talks about their nonfunctional requirements in depth and is a similar system to civicconnect. | OpenLMIS Technical Documentation — Non-Functional Requirements Specification, ISO/IEC 25010:2023 Product Quality Model & Industry Standards, Open311 GeoReport API Specification (Official Standard), OSDM Non-Functional Requirements Specification, and Airports Company South Africa (ACSA) — Customer Relationship Management & Service Request Solution Scope (October 2022). | Link provided to ACSA CRM & Service Request Solution Scope works, company exists. | Accept the ACSA resource, especially the sum of all full functional rights that are customer query management, key account management, and employee query management. This had users of 100, 40 and 70 respectively and combined them to 210 concurrent users for non-functional requirements (Airport Company South Africa, n.d.). | Struggled to find resources that are close to the CivicConnect project that details non-functional requirements. |
| AI-ANA-01 | Benno Weideman | 08/09/2026 | Gemini | Provide a solid explanation of what is expected to write for the forward engineering consideration with regards to the CivicConnect project. | Explained in depth what is a forward engineering consideration, what is required for why it matters now, what later activity may it influence, what information is still missing, and what is the risk of ignoring it. | Provided a full breakdown of each element in the forward engineering consideration table. | Accepted the format on how to write and structure the answers | Struggled to understand what was expected to write for forward engineering consideration with AI, this solution helped. |
| AI-RES-03 | Benno Weideman | 08/09/2026 | Claude | Provide 5 valid resources that are free, professional/academic/standard and are not older than 2022. These 5 resources should be aligned with the 5 forward engineering considerations that our team chose such as native vs web, free tier development, database failover operation, scalability, and security | Provided 5 resources regarding the 5 forward engineering considerations that will help find evidence of risks of ignoring them. | All 5 resources have valid DOIs, they are searchable in Google Scholar, authors are real, links to website for some of the resources are real companies. | Accepted only 5 resources. | Struggled to find resources that provide evidence for risks and had to prompt AI to give proper resources. |
| AI-REV-01 | Benno Weideman | 08/09/2026 | Claude | Prompted AI to explain where to find answers of evidence for each resource and explain why the native vs web app, free tier development, and database failover operation risks resources provide evidence. | Analysed the sections for each resource and show where to find answers. Also explained how they can help to provide evidence. | Read through the resources and the summary of AI is aligned with what the actual resources say | Accept sections that has answers and used own words to explain the risks of ignoring the forward engineering considerations. | Struggled to find sections that can aid research in the documents. |
| AI-FORM-02 | Mohau Drew Modiselle | 08/09/2026 | Gemini | Structuring the Initial Risk Register and Engineering Decision Log for PED v1.0. | Formatted project-specific risks and architectural decisions into Markdown tables containing all mandatory columns (Cause, Trade-offs, Evidence). | Cross-referenced the generated table headers directly against Appendix A of the SEN381 Master Project Brief. | Accepted the table structure and incorporated the formatted matrices into the baseline document. | None |
| AI-RES-04 | Mohau Drew Modiselle | 08/09/2026 | Gemini | Synthesizing academic literature to draft the Problem Statement and Business Value. | Integrated specific academic authors (Netshirando & Ngoepe, Hofisi & Chigova, Mashau) with CivicConnect stakeholder requirements to demonstrate civic and commercial value. | Verified that the text accurately reflected the provided authors and explicitly mapped to Requesters, Staff, and Management needs. Check source’s credibility. | Accepted some of the synthesized text and appended the academic reference list to the document. | Not all sources were free, so I had to pick free sources only. |
| AI-REV-02 | Tammy Fourie | 08/09/2026 | ChatGPT | Review and refine the CivicConnect stakeholder analysis for Milestone 1. | AI was used to review the clarity and structure of the stakeholder analysis and to identify areas where stakeholder needs, influence, interest and competing expectations required clearer explanation. | I compared the recommendations with the CivicConnect scenario and the stakeholder-analysis expectations in the Master Project Brief and Milestone 1 brief. I confirmed that each retained point was relevant to an identified stakeholder and supported by the project context. | I retained the stakeholder identification and analysis I had developed, accepted selected wording and structural improvements, and rewrote the final content in my own words. | None |
| AI-REV-03 | Tammy Fourie | 09/09/2026 | ChatGPT | Review the CivicConnect project constraints and their engineering implications. | AI assisted in checking whether the analysis addressed the required scope, schedule, cost and resources, quality, and security constraints. It also suggested areas where the interactions and possible ripple effects between constraints could be explained more clearly. | I checked every proposed interaction against the constraints stated in the Master Project Brief. I reviewed whether the consequences were realistic for a three-person team working across four milestones and removed or revised unsupported statements. | I accepted selected suggestions that clarified valid constraint interactions. I determined the final implications and controls based on the project brief and the team’s actual circumstances. | None |
| AI-REV-04 | Tammy Fourie | 09/09/2026 | ChatGPT | Review and refine the CivicConnect Scope Baseline for PED v1.0. | AI was used to compare the draft with the Master Project Brief and Milestone 1 expectations. It helped identify unclear boundaries and suggested wording for the in-scope, out-of-scope and deferred items, the deliberate exclusion defence, and scope-control statement. | I manually checked every scope item against the minimum business capabilities in the Master Project Brief. I confirmed that the revised scope did not introduce a final architecture or technology-stack decision and that excluded or deferred items were not presented as committed requirements. | I retained the scope decisions made by the team, accepted selected clarity and formatting improvements, and revised the final wording myself. I also confirmed that any future additions would require formal change control. | None |
| AI-RES-05 | Benno Weideman | 09/09/2026 | Gemini | Asked for assistance on how to set up two-reviewer settings on GitHub. | Provided instructions on how to set up two reviewer model. | Manually checked and it does ensure that no push allow for pull request unless two people reviewed and approved it. | Accept all feedback and incorporated into GitHub repository settings. | None |
| AI-FORM-03 | Benno Weideman | 09/09/2026 | Gemini | Asked for assistance in providing a solid-proof template for a Team Working Agreement template. | Provided a template for the Team Working Agreement. | Visually checked and contains all necessary information such as roles, team members, agreements, and signatures. | Accepted entire template | None |

# 12. Baseline Sign-Off

| Project | CivicConnect |
| --- | --- |
| Baseline Type | M1 |
| Version | 1.0 |
| Base | 1.0 |
| Scope reviewed | YES / NO |
| Requirements/traceability checked | YES / NO |
| Risk review completed | YES / NO |
| Repository/governance controls checked | YES / NO |
| Outcome | ACCEPTED / CONDITIONALLY ACCEPTED / REVISION REQUIRED |

# References

Belgium Campus. (2026a). SEN381 Software Engineering 381: Integrated Team Project - CivicConnect Master Project Brief, Academic Year 2026. Internal course document.

Belgium Campus. (2026b). SEN381 Software Engineering 381: Milestone 1 - Engineering Foundation & Requirements Baseline, Academic Year 2026. Internal course document.

Çetin, & Eldenk, D., 2025. Incidents During Microservice Decomposition: A Case Study. In Babar, , Tosun, , Wagner, & Stray, , eds. Proceedings of the 29th International Conference on Evaluation and Assessment in Software Engineering. Istanbul, 2025. Association for Computing Machinery.

Datadog, 2025. Failure is inevitable: Learning from a large outage, and building for reliability in depth at Datadog. [Online] Available at: https://www.datadoghq.com/blog/engineering/rethinking-reliability/ [Accessed 8 September 2026].

Heroku, n.d. Removal of Heroku Free Product Plans FAQ. [Online] Available at: https://help.heroku.com/RSBRUH58/removal-of-heroku-free-product-plans-faq [Accessed 8 September 2026].

Horn, et al., 2023. Native vs Web Apps: Comparing the Energy Consumption and Performance of Android Apps and their Web Counterparts. In International Conference on Mobile Software Engineering and Systems (MOBILESoft). Melbourne, 2023. IEEE.

Hofisi, C., & Chigova, L. (2023). Integrating digitization into basic service delivery frameworks to eliminate inefficiencies in local government.

Marquis, A., 2024. From Theory to Practice: Implementing Effective Role-Based Access Control Strategies to Mitigate Insider Risks in Diverse Organizational Contexts. Journal of Engineering Research and Reports, 26(5), p.138.

Mashau, P. (2023). South African municipalities balancing citizen aspirations with structural and financial constraints.

Mashau, N.L., & Kroeze, J.H. (2023). Municipal adoption challenges in South African digital transformation.

Netshirando, M., & Ngoepe, M. (2024). Local authority trust and platform security determining e-government service consumption after digital transformation.

Airport Company South Africa, n.d. Customer Relationship Management Solution. [Document] Available at: https://www.airports.co.za/Documents/Annexure%20A%20Customer%20Relationship%20Management_Scope%20of%20Work_14%20October%202022.pdf [Accessed 7 September 2026].

Pacific Certifications, 2026. ISO/IEC 25010:2023 Guide to Software Product Quality Standards. [Online] Available at: https://blog.pacificcert.com/iso-25010-software-product-quality-model/ [Accessed 6 September 2026].

GeeksforGeeks, 2026. Creating a New Branch in Git. [Online] Available at: https://www.geeksforgeeks.org/git/how-to-create-a-new-branch-in-git/ [Accessed 9 September 2026].

GitHub Docs, 2026. Approving a pull request with required reviews. [Online] Available at: https://docs.github.com/en/pull-requests/how-tos/review-pull-requests/approving-a-pull-request-with-required-reviews [Accessed 9 September 2026].