| Decision ID | Context | Constraints | Alternatives | Decision | Rationale | Trade-offs | Risks | Evidence | Later Consequence |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| D01 | Repository setup and team collaboration workflow. | Mandatory 3-student team size and strict GitHub assessment criteria. | Unprotected main branch or single-reviewer sign-off. | Adopt a protected main branch with a mandatory two-reviewer approval model. | Enforces peer accountability and prevents uncontrolled code/documentation from entering the baseline. | Slower initial integration speed due to review bottlenecks. | PRs sitting unreviewed, risking schedule delays. | Branch protection rules applied in GitHub settings. | Active & Extended in M2: Continues to govern all M2 code and PED branches (CON-RES-04, CON-GOV-01). Extended in M2 using Assignment 2 Task 4 research by introducing a structured peer-review checklist and automated GitHub Actions CI quality gates (npm ci, build, lint, unit tests) on Pull Requests (D07, Section 7.4). |
| D02 | Technology stack and database selection. | Milestone 1 boundaries explicitly prohibit final technology selection. | Select a framework immediately to begin coding. | Defer the final technology stack selection to Milestone 2. | Prevents premature technical commitment before requirements and operational constraints are baselined | Delays technical experimentation. | Teams may face a steeper learning curve in M2 once the stack is locked. | Recorded as a deferred decision in PED v1.0. | Superseded in M2 by D05 and D08: Resolved once M2 Architecturally Significant Requirements (ASR-001–ASR-010) and Assignment 2 persistence/integration research were completed, resulting in the baselined PERN stack (D05, Section 9) and consolidated 4-table PostgreSQL schema (D08, Section 8) |
| D03 | Scope of detailed UI wireframes, DB schemas, and APIs. | Milestone 1 is restricted to an engineering and requirements baseline. | Creating mockups and schemas to get a head start. | Exclude UI, DB schemas, and APIs from Milestone 1 deliverables | Keeps the team focused entirely on defining requirements, risks, and constraints. | Less visual context for stakeholders during M1. | Misalignment on UI expectations in M2. | Scope baseline boundaries in PED v1.0 | Superseded/ Fulfilled in M2: Resolved in PED v2.0 through the baseline ERD and persistence model, Information Architecture and clickable wireframes as well as the REST API Endpoint Contract Baseline (Section 12, D06). |
| D04 | Standardization of AI usage and verification. | AI output is not authoritative evidence and requires human verification. | Ad-hoc tracking or total prohibition of AI tools. | Mandate the AI Usage Register with specific naming conventions (e.g., AI-RES). | Maintains academic integrity, transparency, and ensures human accountability for all AI-assisted work. | Administrative overhead in logging queries. | Team members forget to log minor AI queries. | AI Usage Register document. | Active & Expanded in M2: Continued in Section 21 (AI-016 to AI-023) to govern and independently verify M2 code generation, architecture diagrams, database connection setup, and peer-reviewed academic citations (CON-SEC-06, CON-GOV-03) |
| D05 | Milestone 2 Technology Stack Commitment (supersedes M1 deferred decision D02). | ASR-001 (R0 budget), CON-RES-01 (3-person team), ASR-006 (210 users), ASR-007 (ACID integrity), ASR-010 (cross-device UI) | Native mobile apps + NoSQL (MongoDB) or enterprise Java/.NET stack. | Baseline the PERN stack (PostgreSQL 16, Express 4, React 18, Node.js 20 LTS) with pg, bcrypt/crypto, jsonwebtoken, nodemailer, and npm ci lockfiles | Open-source (R0 cost), unified JavaScript across client/server, native ACID transaction support in PostgreSQL, and responsive web reach across all devices (Horn et al., 2023; Hellerstein, Stonebraker and Hamilton, 2007) | Less schema flexibility than NoSQL; requires strict npm supply-chain auditing (npm audit) | Transitive npm package vulnerabilities (CON-SEC-05); free-tier hosting limits (R04) | PED v2.0 Section 9; package.json, package-lock.json, and initial backend/frontend bootstrap in GitHub repository. | All M2/M3 modules (User, Request, Staff, Admin) and CI checks must conform to the PERN baseline |
| D06 | Client-Server Integration Mechanism & Data Validation Boundary for Request Submission and Status Updates. | ASR-005 (<10/60s (REQ-019, REQ-027)), ASR-007 (REQ-022 zero corruption), ASR-008 (notifications scope); CON-SEC-03 (RBAC) | Asynchronous message broker (RabbitMQ/Kafka) or single-layer validation with read-caching | Adopt a Synchronous HTTP/REST JSON API (/api/v1/) with hybrid validation (Express fail-fast + PostgreSQL ACID constraints) and exclude read-caching on write validation paths | Provides immediate transactional confirmation to the React UI without message-broker complexity (De Iasio and Zimeo, 2021; Nookala, 2023) and prevents stale-cache duplicate bugs (Bailis et al., 2012). | Tight temporal coupling between React client and Express server during submission. | Downstream DB slowness directly impacts API latency (R03, R06) | PED v2.0 Section 12; A2 Task 2 & Task 3 research; Express route/controller artefacts. | External notifications (ASR-008) are isolated via the D11 Strategy/Adapter and dispatched after commit (D12) so they never block synchronous REST responses |
| D07 | Milestone 2 Deployment Compatibility & Environment Configuration Strategy | REQ-022 (no duplicates/corruption), CON-SEC-03 (RBAC), CON-TEC-03 (environment separation), CON-SEC-02 (no committed secrets), ASR-001 (R0 budget), M2 Section 5.8 boundary. | Hardcoded local config or premature full cloud/container production orchestration in M2. | Enforce stateless API design, runtime .env secret injection (.gitignore + .env.example), and npm ci parity while deferring final cloud hosting/failover automation to M3 | Prevents credential leaks (CON-SEC-02) and environment drift (Nazário, Bonifácio and Pinto, 2025; Gamage et al., 2026) without wasting M2 coding capacity on premature infrastructure | Local development does not yet simulate real cloud network latency or live replica failover | Free-tier cloud limits or cold starts discovered during M3 deployment (R03, R05). | PED v2.0 Section 13; .gitignore and environment config structure in repository | Milestone 3 must select the final hosting platform and verify backup/failover recovery (REQ-036, CR-006). |
| DO8 | Requester, Staff, and Management are merged into a single entity called “user”. | R0 budget (ASR-001), RBAC (ASR-002), password security (ASR-003), no corrupted requests (ASR-007), small team. | 1 user table vs 3 user tables; Idempotency keys against pre-save checks (A2 §5.4.1). Caching against no caching for duplicates (A2 §5.5). | Single “user” table with “user_type”, caching duplicates not allowed, and database has the authoritative say. | Merging the tables is simpler without weakening RBAC. A2 §5.2 requires all-or-nothing saves. A2 §5.3 gave the validation layers. A2 §5.4.1 favoured pre-save checks over idempotency keys as proportionate for M2. A2 §5.5 warned against caching due to staleness. A2 §5.6 recommended the Database+App hybrid, which we followed. | The “user_type” must be a filter usage for users (R10). Duplicates still possible due to no idempotency (R13). | R01, R02, R06, R10, R13 | SEN381 Assignment 2, Task 2, §5.1–5.6; PED v2.0 §8.3 and §8.5 | Make update to this when submission endpoint is done. Make visit to idempotency keys during M3. |
| D09 | M2 must fix the system structure before construction; ten ASRs (§6). | ASR-001, ASR-002, ASR-007, ASR-008, ASR-009; CON-RES-01; CON-SCH-01. | Microservices; serverless functions + hosted backend; unstructured monolith (§7.2). | Layered modular monolith: one React client, one Express API with five modules (User, Request, Staff, Admin, Notification) and five logical layers, one PostgreSQL database. | Highest weighted score (89/100). One transaction boundary for ASR-007/009 and one enforcement point for ASR-002, with module boundaries for ASR-008 (Fowler, 2015; Richards and Ford, 2020). | More folders and interfaces than a flat app; the API scales as one unit; one crash stops all modules. | R10 (boundary erosion); R05 (single database). | PED v2.0 §7, Figures 7-1 to 7-3; repository folder structure (README). | Review in M3; a module could be extracted later without rewriting domain code. |
| D10 | Status vocabulary differs across REQ-004, REQ-013, REQ-017, REQ-022, §8.1 and §12.2; S-IN-007 needs reject, cancel and reopen. | ASR-007, ASR-009; S-IN-007. | Keep per-requirement wording and translate in the UI; free-text status. | Seven stored states: Pending, Accepted, In Progress, Completed, Closed, Rejected, Cancelled. Open and Overdue are derived. | Screens, audit and reports read the same values; invalid moves become a tested domain rule (409). | Needs CR-003 to reword baselined criteria. | R11. | PED v2.0 §7.5, Figure 7-4, Table 7-3. | Section 8 CHECK constraint and §12.2 status values follow D10. |
| D11 | Requester notifications (REQ-020, ASR-008) with channels that can be added or replaced; email provider now also needed for registration confirmation. | ASR-008; S-IN-003 and S-DEF-002 (scope); ASR-001. | Direct notification service (A2 Task 1 §2.2); Strategy + adapters (A2 §2.3). | NotificationChannel interface; EmailNotificationChannel built, SMS deferred; one MailSender adapter (Nodemailer, MIT-0) shared with registration confirmation. In-app feedback reads the action table. | A2 condition for Strategy is met; provider changes touch one adapter; email failure never rolls back core writes (§12.1, R07). | Two small interfaces to maintain. | R07, R14, R16. | PED v2.0 §11.1, Figure 11-1; A2 Task 1. | Status emails switched on only if CR-005 is approved; SMS added later as one class. |
| D12 | A status change must update the request and its audit row together and may trigger notifications and future escalation. | ASR-005, ASR-007, ASR-009. | Pure orchestration (A2 Task 1 §3.2); pure Observer (A2 §3.3). | Hybrid (A2 §3.5): request update + action row in one transaction; RequestStatusChanged published after COMMIT to handlers that are not awaited. | Audit guarantee visible in one method; new reactions added without editing the use case; slow email cannot delay the response. | Dispatcher and handler registration add indirection. | R06, R10. | PED v2.0 §7.6, §11.2, Figure 7-5. | Escalation (S-DEF-001) can be added as a handler. |
| D13 | Lecturer requirement confirmed in M2: new accounts must confirm their email address before they can sign in. | ASR-002, ASR-003, ASR-001; REQ-023, REQ-033. | No verification (baseline); email code at every sign-in; authenticator-app or passkey second factor. | Register with name, email and password (bcrypt, unchanged); a single-use confirmation link (stored only as a SHA-256 hash on the user row, 24-hour expiry) is emailed; sign-in is refused until the email is confirmed. | Proves the requester owns the address used for notifications; blocks sign-ups in someone else's name; password sign-in unchanged (OWASP Authentication and Forgot Password cheat sheets; NIST SP 800-63B-4 treats email confirmation as outside its ban on email authentication). | Email delivery needed at sign-up; unconfirmed accounts need clean-up; not a second factor. | R14, R15, R16. | PED v2.0 §11.3, Figure 11-2; CR-004. | Adds three user attributes: email_verified, verification_token_hash, verification_expires_at (§8); three auth endpoints in §12.2; Nodemailer added to §9; a true second factor for staff is an M3 candidate. |