2. Stakeholder Analysis

2.1 Purpose and business context

CivicConnect will replace a fragmented service request process based on email, telephone calls, WhatsApp messages, spreadsheets and paper records with one controlled digital platform. The current process allows requests to be duplicated, overlooked, incorrectly assigned or lost, which limits requester visibility, weakens ownership and accountability and makes management reporting inconsistent and difficult to audit (Belgium Campus, 2026a).

The purpose of this stakeholder analysis is to identify the people who affect or are affected by CivicConnect, understand their needs and influence, expose competing expectations and provide traceable inputs to scope, requirements, constraints, risks and later design decisions. Resolving material conflicts before baseline approval reduces ambiguity and avoidable rework during architecture and construction. (WILL REMOVE BASED ON BUSINESS NEED)

2.2 Stakeholder Register

| ID | Stakeholder | Category | Primary needs / expectations | Influence | Interest | Engagement |
| --- | --- | --- | --- | --- | --- | --- |
| STK-001 | Requester | Primary user | Submit quickly, understand categories, see own status/history, receive meaningful feedback, trust request is not lost. | L | H | Keep informed |
| STK-002 | Frontline staff | Primary user | Prioritized worklist, sufficient request detail, clear ownership, fast action logging, controlled resolution/closure. | M | H | Keep informed / involve |
| STK-003 | Service desk / triage coordinator | Primary user | Reliable categorization, identify duplicates, reassign misrouted requests, maintain ownership and audit trail. | M | H | Keep informed / involve |
| STK-004 | Department supervisor / team lead | Secondary user | Visibility of team workload and overdue work, rebalance assignments, review performance and exceptions. | M | H | Keep informed / consult |
| STK-005 | Senior management / executive sponsor | Oversight / sponsor | Organization-level reporting, accountability, business value, sustainable operating cost, controlled scope. | H | H | Manage closely |
| STK-006 | System administrator / security custodian | Technical / operational | Controlled identities and roles, least privilege, secure configuration, auditability, manageable maintenance burden. | H | M | Keep satisfied / consult |
| STK-007 | Client or product owner | Governance / approval | Clarify priorities, approve business scope, accept or reject baseline changes, validate delivered stakeholder value. | H | H | Manage closely |
| STK-008 | Lecturer / assessor | Academic governance | Evidence of controlled engineering, compliance with milestone and integrity requirements and defensible individual understanding. | H | M | Keep satisfied |
| STK-009 | Project team | Delivery stakeholder | Achievable, stable and testable requirements, clear decisions, controlled changes and feasible delivery within skills and schedule. | H | H | Manage closely |

2.3 Influence-Interest Positioning and Engagement

| Position | Stakeholders | Engagement approach |
| --- | --- | --- |
| Manage closely | STK-005, STK-007, STK-009 | Review scope, priorities, constraints and material changes which obtains documented decisions and baseline approval. |
| Keep satisfied | STK-006, STK-008 | Provide security, maintainability, governance and evidence reviews at agreed checkpoints which resolve veto or compliance risks early. |
| Keep informed / actively involve | STK-001, STK-002, STK-003, STK-004 | Use interviews, workflow walkthroughs and prototype reviews which validates usability, information needs and acceptance criteria. |
| Monitor | None currently | Reassess if new peripheral or low-impact stakeholder classes emerge. |

2.4 Competing Expectations and Resolutions

Submission simplicity versus reporting depth

Conflict: Requesters need a quick, comprehensible submission process, while management needs structured category, location and urgency information for accountability and reporting.

Baseline resolution: Use a small controlled set of mandatory submission fields. Permit staff to enrich or correct operational details during triage. Formal requirements must define the mandatory fields and validation rules.

Controlled artefacts affected: FR for request submission, mandatory fields and controlled categorization; usability and data-quality NFR; and RTM links to STK-001, STK-003 and STK-005.

Staff autonomy versus accountability

Conflict: Frontline staff need to act quickly, while management and governance stakeholders need traceable ownership and status changes.

Baseline resolution: Use controlled states and authorized transitions with an audit history. Do not assume one strictly linear path: requirements must define rejection, cancellation, reopening and invalid-transition handling.

Controlled artefacts affected: FR for request ownership and status updates; security and auditability NFR; later workflow/state modelling; and a risk-register entry if ownership or status-transition rules remain unclear.

Oversight visibility versus privacy and least privilege

Conflict: Supervisors and management require useful oversight, while requesting information may be sensitive and must not be exposed unnecessarily.

Baseline resolution: Apply role-based access and least privilege. Requesters see only their own requests; staff see requests relevant to their authorized functions; oversight access is limited to justified operational detail and aggregated information where sufficient.

Controlled artefacts affected: Security and privacy NFR; role and permission requirements; privacy and unauthorized access risks; and acceptance criteria or tests confirming that users cannot access information outside their authorized responsibilities.

Broad intake convenience versus delivery feasibility

Conflict: Stakeholders may prefer WhatsApp, telephone and email intake, while the team has limited schedule, skills and integration capacity.

Baseline resolution: Commit to one responsive web intake channel. Exclude automated external-channel intake from the baseline and reconsider it only through formal impact analysis.

Controlled artefacts affected: The out-of-scope/deferred-scope entry for external intake channels; schedule and resource constraints; integration and privacy risks; and the engineering decision record supporting the decision to defer automated external-channel intake.