# 18. Change Impact Analysis

| Change ID Requested by Date | Requested change | Reason / Expected value | Requirements affected | Architecture / Design affected | UI/API/data affected | Security/privacy impact | Quality/testing impact | Scope impact | Schedule/resource impact | Cost impact | Risk impact | Recommendation | Approval / rationale |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CR-001 Benno Weideman 26/09/2026 | Remove country, city, and province from service request and replace with street address. | Less complexity and unnecessary information. | FR-001, REQ-001 | Service request entity will have less fields. | Less textboxes for new service request to be entered. | None | Service request receives less details and specifics. Request location can now only be mentioned by street address. | None | Small | None | None | ACCEPT | The CivicConnect platform is for a community, not national usage. |
| CR-002 Benno Weideman 29/09/2026 | Remove number attribute from service request | Unnecessary contact details that are replaced by email for users. | FR-001, FR-002, REQ-001, REQ-002 | None | Less textboxes for service request to be entered, one attribute reduced from service request. | Sensitive contact information is reduced and only contains email. | None | None | Small | None | None | ACCEPT | The CivicConnect already has users having their email, number is unnecessary contact details. |
| CR-003 Tammy Fourie 29/09/2026 | Adopt the D10 state model; reword status criteria of REQ-004, REQ-013, REQ-016, REQ-017, REQ-022; add cancel and reopen. | One status vocabulary for screens, API, audit and reports; meets S-IN-007. | REQ-004, REQ-013, REQ-016, REQ-017, REQ-022 | §7.5 (D10), §8.1 lifecycle column, §11.2 | Status pills and filters; §12.2 status values; CHECK constraint on service_request.status | None | Transition unit tests for every allowed and forbidden move | Adds cancel and reopen (already required by S-IN-007) | Small | None | Reduces R11 | ACCEPT | Pending team approval |
| CR-004 Tammy Fourie 29/09/2026 | Add email verification at registration: a confirmation link is emailed and the account cannot sign in until it is confirmed. Email + password sign-in is unchanged. | Confirms the requester owns the email used for notifications; prevents sign-ups in someone else's name. | REQ-023 (add criteria: confirmation email sent; sign-in refused until confirmed), REQ-033 | §11.3 (D13); §8.1 user attributes email_verified, verification_token_hash, verification_expires_at; §9 add Nodemailer; §12.2 auth endpoints | Register, Check-email and Sign-in screens; POST /api/v1/auth/verify-email and /auth/resend-verification; login returns 403 EMAIL_NOT_VERIFIED | Token stored only as a hash; no account enumeration | Token expiry, single use, resend and unconfirmed-login tests | Email provider moves from deferred to required for registration | Small: one table, three endpoints, two screens | Free-tier SMTP; quota risk R16 | Adds R14, R15, R16 | ACCEPT | Pending team approval |
| CR-005 Tammy Fourie 29/09/2026 | Resolve REQ-026/ASR-008 vs S-IN-003/S-DEF-002: commit two channels (in-app + email) and keep SMS deferred. | Meets "at least two channels" at R0 cost using the email provider already needed by CR-004 (registration confirmation). | REQ-026 (reword), REQ-006 | §11.1 (D11); ASR-008 wording ("2 or less" vs "at least two") | Email template for status changes; opt-out link | Email contains request title and status only, not the description | Email channel tests in Ethereal | Moves email notifications from S-DEF-002 into S-IN-003; SMS stays deferred | Small once CR-004 is in place | None beyond CR-004 | R07, R16 | ACCEPT | Pending team approval |
| CR-006 Tammy Fourie 29/09/2026 | Restate REQ-034 (99.9%) and REQ-036 (failover) as measurable RPO/RTO targets set when the M3 host is chosen. | Makes ASR-004 testable on the hosting the team can afford. | REQ-034, REQ-036; ASR-004 | §7.7; §8.5.3 and §8.5.4 (weekly backups vs failover); §13 | None | None | Backup-restore test replaces an untestable uptime claim | None | Decided in M3 | Depends on host | R05 | MODIFY: set values in M3 | Pending team approval |
| CR-007 Tammy Fouri 29/09/2026 | Make REQ-027 and REQ-035 measurable as in §10.5. | Turns "intuitive" and "30 seconds" into walkthrough measures. | REQ-027, REQ-035 | §10.5 | None | None | Moderated walkthrough with 5 first-time users in M3 | None | About 2 hours in M3 | None | R12 | ACCEPT | Pending team approval |
| CR-008 Benno Weideman 30/09/2026 | Add token hashing in ASR-003. | Tokens require hashing to prevent exploiters from using tokens to exploit newly registered users receiving tokens via email. | NFR-006, REQ-030 | The “user” entity contains an additional attribute called “verification_token_hash”. | Additional API for taking a user to their email to confirm 6-digit “token” to confirm first registration. | Tokens can be safely stored in the PostgreSQL database without plain text exposure for exploit abuse. | Improved user verification via tokens. | Adds additional hashing scope for credentials. | None | None | R02, R14 | ACCEPT | Token hashing is vital for security; protecting against exploits, not just hashing passwords. |