| Risk ID | Risk Description | Probability | Impact | Priority | Mitigation Strategy | Contingency Plan | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| R01 | Failure to enforce role-based access, allowing requesters or staff to view unauthorized oversight information (NFR-005). | Medium | High | Critical | Define strict authorization boundaries and route protection in Milestone 2 architecture planning. | Restrict system access entirely until authorization boundaries are verified. | Active |
| R02 | Password hashing (NFR-006) fails or user credentials become exposed (NFR-009). | Low | High | Critical | Implement industry-standard encryption and security protocols before user registration is built. | Force a global password reset and patch the hashing vulnerability. | Active |
| R03 | System processing delays exceed the 10-second threshold (NFR-001) when calculating management statistics (FR-018) or sorting requests (FR-020). | Medium | Medium | High | Optimize database queries and indexing specifically for heavy filtering/sorting tasks. | Defer live statistical rendering in favour of asynchronous reporting. | Active |
| R04 | System crashes or degrades when subjected to the mandated 210 concurrent users (NFR-013). | Medium | High | High | Design scalable server architecture and include load testing in the testing strategy. | Temporarily queue incoming user requests until capacity frees up. | Active |
| R05 | The backup database fails to execute a successful failover operation if the main database goes down (NFR-012). | Low | High | High | Define rigorous database redundancy and failover protocols in the Forward Engineering Considerations | Initiate manual database restoration from the most recent safe snapshot. | Active |
| R06 | Submitted service request information becomes corrupted and the system fails to execute a rollback (NFR-004). | Low | High | High | Enforce strict transactional database rules and atomic commits for all data ingestion. | Isolate the corrupted tables and restore the missing records from local logs. | Active |
| R07 | External API failures prevent the system from sending required status notifications via Gmail or SMS (NFR-002). | Medium | Medium | Medium | Map out API rate limits and build robust error handling for external communication | Default to displaying in-app status updates (FR-004) until API connectivity is restored. | Active |
| R08 | Platform interface fails to function or render correctly across phone, tablet, laptop, and desktop devices (NFR-008). | High | Medium | High | Commit to a highly responsive UI framework in the Milestone 2 technology selection. | Enforce a desktop-first deployment until mobile layouts are stabilized. | Active |
| R09 | Scope creep driven by the high volume of complex "High" priority features (e.g., auditing staff actions, FR-021) leads to premature M1 coding. | High | Medium | High | Strictly bind these complex requirements to future milestones and lock the PED v1.0 scope baseline. | Revert any premature implementation branches and refocus on documentation. | Active |