5. Constraints

5.1 Purpose

This section defines the conditions within which CivicConnect must be engineered and delivered. The constraints cover scope, schedule, cost, resources, quality, security, technology and governance, as required by the Milestone 1 Brief and CivicConnect Master Project Brief (Belgium Campus, 2026a; Belgium Campus, 2026b).

The final technology stack, architecture, database, hosting platform and deployment model are not baselined during Milestone 1. These matters are recorded as Forward Engineering Considerations and will be evaluated through controlled engineering decisions in later milestones.

5.2 Application of Constraints

Each constraint is linked to its source, engineering implications and required evidence. Where a constraint creates a measurable expectation for system quality or security, the corresponding non-functional requirement is recorded in the Requirements Register and traced through the RTM. Constraints and requirements remain linked controlled artefacts and are not duplicated.

5.3 Scope constraints

| ID | Constraint | Engineering implication | Source and evidence |
| --- | --- | --- | --- |
| CON-SCP-01 | The committed system scope must be baselined at the end of Milestone 1. Baselined scope may not be expanded or silently altered without formal change control. | Divide requirements into in-scope, out-of-scope and deferred scope. Assess every proposed change for its effects on requirements, schedule, cost, resources, quality, security, testing, deployment and risk. | Master Brief pp. 8 and 13-14 Evidence: Approved scope baseline, change requests, impact analyses, PED history and RTM updates. |
| CON-SCP-02 | The final solution must deliver the minimum requester, staff and management capabilities specified in the Master Project Brief. | Translate the stated capabilities into detailed, prioritized and testable requirements. The team may refine them but may not remove them merely to simplify implementation. | Master Brief pp. 6-7 Evidence: Functional requirements, acceptance criteria, RTM and final verification evidence. |
| CON-SCP-03 | Additional features may be included only when stakeholder value justifies their schedule, cost, quality, security, testing, deployment and maintenance impact. | Protect the minimum capabilities by deferring lower-value optional features when capacity is limited. | Master Brief p. 7 Evidence: Prioritized requirements, scope statement, risk register and approved change record. |
| CON-SCP-04 | Detailed architecture, stack selection, persistence, API, user-interface implementation, Continuous Integration implementation and production deployment are outside the required Milestone 1 decisions. | Record future concerns and selection criteria now, but defer final technical choices until evidence is sufficient. | M1 Brief pp. 4-5 Evidence: Forward Engineering Considerations Register and Decision Log. |

5.4 Schedule constraints

| ID | Constraint | Engineering implication | Source and evidence |
| --- | --- | --- | --- |
| CON-SCH-01 | The project must progress through four formal milestones within the SEN381 delivery period. | Plan milestone-appropriate work so that the M1 baseline supports later architecture, construction, verification and deployment. | Master Brief p. 8 Evidence: Milestone plan, backlog, issues, repository history and sign-offs. |
| CON-SCH-02 | Milestone 1 evidence must be ready by 9 September 2026. | Complete drafting, review, correction, two-reviewer approval and baseline sign-off before the official date. | Official lecturer schedule to be added Evidence: Project board, issue dates, PR reviews and signed baseline record. |
| CON-SCH-03 | Repository and engineering evidence must be produced progressively. Bulk reconstruction shortly before assessment is not acceptable. | Commit requirements, risks, decisions and documentation throughout the milestone. | M1 Brief p. 4 Evidence: Authentic sequence of issues, commits, branches, PRs, reviews and merges. |
| CON-SCH-04 | Schedule pressure may not be handled by silently removing testing, review, security work or required scope. | Re-prioritise optional scope, record schedule variance, assess risk and control any material baseline change. | Master Brief p. 15 Evidence: Variance record, updated plan, risk entry and change decision. |

5.5 Cost and resource constraints

| ID | Constraint | Engineering implication | Source and evidence |
| --- | --- | --- | --- |
| CON-CST-01 | The team should prefer free or low-cost development, repository, testing and hosting services where practical. | Technology evaluation must include free-tier quotas, expiry conditions and potential charges. A service must not be described as free without evidence. | Master Brief pp. 8 and 15 Evidence: Pricing research and the Milestone 2 technology decision matrix. |
| CON-CST-02 | The team has approved a direct development budget of R0. Any proposed paid service requires formal approval and impact analysis. | Paid tools or services require an affordability and access assessment for all team members. | Team decision to be confirmed Evidence: Cost register and approved decision or change record. |
| CON-CST-03 | Likely operational costs beyond the educational project must be identified even when the prototype uses free-tier services. | Consider hosting, storage, database use, traffic, backups, monitoring, notifications and maintenance in later selection. | Master Brief pp. 8 and 15 Evidence: Cost forecast and final operational-cost evaluation. |
| CON-RES-01 | The team must consist of three registered students. | Plan scope for three people and manage the reduced capacity caused by a member becoming unavailable. | M1 Brief p. 1 and Master Brief pp. 8 and 10 Evidence: Team registration, working agreement, task ownership and risk register. |
| CON-RES-02 | All three members remain collectively responsible for the engineered product even when roles are assigned. | Share knowledge and documentation so every member can locate, explain and defend the complete baseline. | Master Brief p. 10 Evidence: Peer reviews, shared documents and individual defence. |
| CON-RES-03 | Each student must produce authentic individual contribution evidence. | Allocate meaningful issues, commits, authored PRs, reviewed PRs and controlled-document contributions to every member. | Master Brief pp. 10-11 Evidence: Repository history, project board and document history. |
| CON-RES-04 | Each substantive change entering protected main requires two approvals from team members other than the author. Self-approval is not accepted. | In a three-person team, both non-authors must review every substantive PR. Reviewer availability must be included in planning. | Master Brief p. 11 Evidence: Branch rules, PR reviews, author responses and merge history. |
| CON-RES-05 | Technology must suit team capability, available equipment and the institutional environment. Institutional support is not guaranteed for every technology. | Investigate compatibility, learning effort and fallback options before commitment. | Master Brief pp. 15-16 and 24 Evidence: Decision matrix, official documentation and proof of concept where appropriate. |

5.6 Quality constraints

| ID | Constraint | Engineering implication | Source and evidence |
| --- | --- | --- | --- |
| CON-QUA-01 | Functional and non-functional requirements must have stable unique identifiers, sources, priorities and appropriate acceptance criteria. | Do not baseline ambiguous or untestable requirements. | Master Brief p. 12 and M1 Brief p. 3 Evidence: Requirements catalogue, review evidence and RTM. |
| CON-QUA-02 | Quality attributes must be measurable and later supported by traceable evidence. Unsupported claims such as fast, reliable, usable or scalable are insufficient. | Define measurable NFRs without prematurely prescribing a stack. | Master Brief pp. 8-9 and 14 Evidence: NFRs, acceptance criteria, test plans, results and quality reports. |
| CON-QUA-03 | Changes entering the controlled baseline must undergo meaningful peer review. | Review correctness, requirement alignment, maintainability, security, testing, dependencies and traceability. | Master Brief p. 11 Evidence: PR comments, corrections, re-review and approvals. |
| CON-QUA-04 | Quality Assurance and Quality Control evidence must be retained throughout the project. | Later define process controls, suitable tests, quality gates and a defect register. Coverage alone does not prove correctness. | Master Brief p. 14 Evidence: Review procedure, test strategy, test results, gates and defect register. |
| CON-QUA-05 | The PED must remain one coherent, evolving and controlled engineering record. | Preserve baselined history and connect changes to approved records instead of silently overwriting content. | Master Brief pp. 8-9 Evidence: PED history, approvals, repository history and milestone sign-offs. |

5.7 Security constraints

| ID | Constraint | Engineering implication | Source and evidence |
| --- | --- | --- | --- |
| CON-SEC-01 | Security must be addressed throughout requirements, design, implementation, repository control, testing, deployment and operation. | Identify security requirements and sensitive-data implications during Milestone 1. | Master Brief pp. 8 and 14 Evidence: Security requirements, risk register, later threat review and tests. |
| CON-SEC-02 | Passwords, tokens, API keys, private keys and other secrets may not be committed to the repository. | The future stack must support externalised and environment-specific configuration. Revoke any exposed secret and treat the event as an incident. | Master Brief pp. 11 and 14-15 Evidence: Repository rules, scanning evidence, configuration guidance and incident records. |
| CON-SEC-03 | Service-request information and actions must be limited to authorised users according to their responsibilities. | Support authentication, authorisation, controlled status transitions and least privilege without prescribing the identity technology. | Master Brief pp. 7 and 14 Evidence: Security requirements, permission model and later authorisation tests. |
| CON-SEC-04 | The system should collect, display and retain only the information needed to manage and audit a service request. Sensitive information must not be unnecessarily exposed. | Review data fields, access, logging and retention during design. | CivicConnect scenario and Master Brief pp. 6, 12 and 14 Evidence: Data classification, privacy requirements, access tests and risk treatment. |
| CON-SEC-05 | External libraries, services and platforms must be assessed for maturity, support and known vulnerabilities before adoption. | Do not choose a stack only because it is familiar. Unsupported or vulnerable dependencies require rejection or mitigation. | Master Brief pp. 14-16 Evidence: Dependency research, decision matrix, scans and ADR. |
| CON-SEC-06 | Confidential data, credentials and inappropriate personal information may not be submitted to external AI systems. Material AI work must be recorded and independently verified. | AI output is not authoritative; the team remains accountable for every submitted artefact. | Master Brief p. 12 Evidence: AI Usage Register, human review, references and technical verification. |

5.8 Technology and governance constraints

| ID | Constraint | Engineering implication | Source and evidence |
| --- | --- | --- | --- |
| CON-TEC-01 | No programming language, framework, architecture, database, hosting platform or deployment model is prescribed. | Keep Milestone 1 technology-neutral. Select the eventual stack against requirements, constraints and documented trade-offs. | Master Brief p. 8 Evidence: Deferred decision followed by a Milestone 2 ADR and weighted matrix. |
| CON-TEC-02 | The eventual stack must support the approved functional, quality and security requirements. | Eliminate candidates that cannot meet mandatory requirements or produce suitable verification evidence. | Master Brief pp. 15-16 Evidence: Requirements-to-technology evaluation and proof-of-concept results. |
| CON-TEC-03 | The engineering and deployment approach must distinguish the purposes, configurations, data and risks of development, test, staging and production environments. | Candidates must support controlled configuration, testing, production-like staging and repeatable deployment. | Master Brief pp. 14-15 Evidence: Deployment analysis and later environment evidence. |
| CON-TEC-04 | The platform must support controlled configuration, secrets, logging, monitoring, recovery and rollback appropriate to the project. | Use these as later selection criteria although final implementation is deferred. | Master Brief p. 15 Evidence: Forward Engineering Considerations, decision matrix and operational evidence. |
| CON-TEC-05 | Vendor lock-in and the effect of a technology becoming unavailable or unsuitable must be considered before commitment. | Prefer portability where practical and document accepted switching costs. | Master Brief p. 16 Evidence: ADR, decision matrix, risk register and contingency plan. |
| CON-GOV-01 | The team must use one controlled repository, protect main, prohibit substantive direct work on main and use PRs for substantive changes. | Configure governance in Milestone 1 before substantial coding starts. | Master Brief p. 11 Evidence: Live repository settings, branch rules and PR history. |
| CON-GOV-02 | Baseline artefacts must use consistent identifiers and remain traceable. | Link requirements, risks, decisions, changes, tests and defects across the lifecycle. | Master Brief pp. 9 and 12-13 Evidence: PED, RTM, registers and repository links. |
| CON-GOV-03 | External claims must be cited, while implementation claims require authentic project evidence. | Use research to justify why a practice matters and project evidence to prove what the team did. | M1 Brief p. 8 Evidence: In-text citations, reference list, repository evidence and tests. |

5.9 Proposed measurable quality boundaries

| Quality area | Proposed boundary |
| --- | --- |
| Performance | Under an agreed normal test load, 95 percent of ordinary user actions should be completed within 5-10 seconds, excluding delays caused by external notification services. |
| Reliability | Once the system confirms successful submission, the request shall be stored once with a unique reference and remain retrievable after a page refresh and normal application restart. |
| Data integrity | Status and assignment changes must preserve an attributable chronological history. |
| Accessibility | Core workflows should support keyboard use, readable contrast, clear labels and understandable validation feedback. |
| Recovery | Define a Recovery Point Objective and Recovery Time Objective after persistence and hosting options are understood. |
| Maintainability | Require automated checks, peer review and documentation for substantive changes before merge. |
| Compatibility | Decide the supported device and browser range from stakeholder evidence and verify it later. |
| Security | Make authentication, role-based authorization, input validation, secure secret handling and sensitive-data protection verifiable through tests and review. |

5.10 Constraint interactions and ripple effects

| Interaction | Ripple effect and required response |
| --- | --- |
| Schedule and scope | Adding features without changing the deadline reduces time for review, security and testing. Defer optional scope or formally change the baseline. |
| Team size and governance | Both non-authors must review each substantive PR. This improves quality and shared understanding but can delay merges when a member is unavailable. |
| Cost and technology | A free tier may impose storage, runtime, traffic, backup or monitoring limits that reduce availability or create later migration work. |
| Security and usability | Stronger authentication protects sensitive requests, but unnecessary friction may discourage users. Compare options against security risk and accessibility. |
| Auditability and privacy | Action histories support accountability, but excessive logging may expose personal information. Record important actions without unnecessary sensitive content. |
| Quality and schedule | Review, testing, correction and regression checks need time. If implementation falls behind, revisit scope or schedule rather than removing quality controls. |
| Technology and resources | A capable but unfamiliar stack may create a learning burden that the three-person team cannot absorb within the schedule. |