| Decision ID | Date | Status | Description & Context | Alternatives Considered | Justification & Downstream Consequences |
| --- | --- | --- | --- | --- | --- |
| D01 | 2026-09-06 | Baselined | Adoption of a 3-student team structure with strict GitHub governance (protected main, mandatory two-reviewer approval). | Unprotected main branch or single-reviewer sign-off. | Enforces peer accountability and engineering standards. |
| D02 | 2026-09-06 | Baselined | Deferral of final technology stack selection to Milestone 2 | Selecting a framework immediately based on early preferences. | Prevents premature technical commitment before baselining constraints. |
| D03 | 2026-09-06 | Baselined | Exclusion of UI wireframes, database schemas, and API implementations from M1 deliverables. | Producing rapid mock-ups or schema designs early. | Keeps M1 focused purely on the engineering and requirements baseline. |
| D04 | 2026-09-06 | Baselined | Implementation of standardized AI Usage Register protocols and ID naming conventions (e.g., AI-RES, AI-DEBUG, AI-FORM) for all AI-assisted tasks. | Ad-hoc tracking of AI usage or complete prohibition of AI tools. | Ensures full transparency and mandates human verification for any AI-assisted research, design, or coding, maintaining academic integrity and traceability. |